


Johnson Water District
3748 W Highway 87
Roosevelt, UT  84066
Board of Trustee Meeting
Minutes
April 16, 2026


1. CALL TO ORDER:
CONVENED: Regular Board Meeting convened at 6:05 p.m. The meeting was called to order by Daniel Crozier.


2. [bookmark: _Hlk146094997]ROLL CALL:	 Daniel Crozier		Chairman
 James Smart		Vice Chairman (absent)
			 Paul Percival		Trustee
			 Drew Eschler 		Trustee 
 Tommy Henderson	Treasurer 
 Wesley Hanberg	Manager
[bookmark: _Hlk201915221][bookmark: _Hlk201917805] Cindy Duncan		Secretary
3. CLOSED SESSION:  
•	It was moved by Tommy Henderson to go into closed session at 6:05 p.m., held at the JWID office to talk about the purpose listed in Utah Code 52-4-205 (1) (d) second by Paul Percival, all approved. (Paul Percival yes - Tommy Henderson yes – James Smart (absent) - Drew Eschler yes)

Attendance to the meeting: 
a.	Daniel Crozier
b.	Paul Percival
c.	James Smart (absent)
d.	Tommy Henderson 
e.	Drew Eschler 
f.	Wesley Hanberg
g.	Cindy Duncan
h.      Clay Crozier (Attorney)

•	It was moved by Paul Percival to come out of closed session at 6:25 p.m., April 16, 2026, seconded by Tommy Henderson, all approved (Paul Percival yes – James Smart (absent) – Tommy Henderson yes – Drew Eschler yes)

· It was moved by Tommy Henderson to execute the Gibbs agreement, seconded by Paul Percival, motion passes (Paul Percival yes – James Smart (absent) – Tommy Henderson yes – Drew Eschler – Nay)
4. BOARD MEMBER TRAINING:
· Clay Crozier Attorney from Basin Legal presented the training.
5. MINUTES:
· It was moved by Tommy Henderson to accept the minutes for March 19, 2026, Board Meeting, second by Paul Percival, all approved. (Paul Percival yes – James Smart (absent) - Tommy Henderson yes – Drew Eschler yes)


6. REPORTS:
Financial Reports:
· The Operational Budget Report was handed out for Board Member to look over.  A copy of the Vender Register was handed out on checks that were written for March 2026.  It was moved by Paul Percival to adopt the financial report, second by Tommy Henderson, all approved.  (Paul Percival yes – James Smart (absent) – Tommy Henderson yes – Drew Eschler yes)  
	    VISITOR: Aaron Averett, Sunrise Engineering
· The Final Acceptance will be signed when the asphalt replacement on 1500 E is complete. 
· Weldon Plans to do asphalt replacement and fix the PRV after May 1, 2026.
· To close the CIB funding, we need the easement documentation for property owners and then to bid the project.
· A public hearing is scheduled for the next board meeting, May 21, 2026. The public will need to be held prior to the regular meeting.
· Sunrise will be ready to bid by May if property owners sign easements.
· Tank Design is continuing to progress.

7. ADOPTION OF PARAMETERS RESOLUTION
· It was moved by Drew Eschler to move forward with the Adoption of Parameters Resolution on the CIB Funding for East System Project, seconded by Tommy Henderson, all approved. (Paul Percival yes – Tommy Henderson yes – James Smart (absent) – Drew Eschler yes)
  
   VISITOR: Eric Rube, Jones and DeMille Engineering 
· Eric Rube presented a model study for the Pleasant Valley Pump House vs. a Tank. 
· Alternative 1 – Pump House was modeled using a single pump between the end of 12 inch like and the beginning of the dual line. 
· Alternative 2 – Upsizing the 12-inch existing line and the smaller 8-inch line side of the dual line while retaining the larger 10-inch side of the dual line. 
· Alternative 3 – New Pleasant Valley Tank – Constructing a 2-million-gallon tank in Pleasant Valley area. 
Of the three alternatives studied, only upsizing the existing line and the new pleasant valley tank can                    feasibly deliver the requested flow.
VISITOR: Wyatt Griffith
· Wyatt Griffith is working on a development along Pole Line Road and HWY 40. He would like to get 186 hookups for that development. The board will discuss this and let him know later. Drew Eschler has a conflict of interest and will withdrawal from the decision on this matter due to him working for Roosevelt City and being apart of the project from that side.
  

 VISITOR: Carston Leis
· Carston would like Johnson Water District to extend the Independence line to and past 4 corners so he can build a house and shop. The board discussed with Carston that the cost to extend the line is not feasible.

8. IMPACT FEES:
· Wesley Hanberg discussed with the board where the correct account to deposit the funds for the impact fees. The board advised Wesley Hanberg to continue depositing them into the general checking account.

9. PEHP RENEWAL:

· PEHP Health & Benefits renewal is in May. The medical plan increases by 4.7% and the dental plan increases by 3.9%.

10. MANAGER REPORT:
· Rate Increase/Connection Increase: Wesley Hanberg is preparing numbers for the rate and connection increase for the board to review. The Rate increase for Fourpoint will begin May 2026.
· Historical Report: We read minutes to reflect on what happened in previous years at the same time. 
· Contracts: Wesley Hanberg is preparing the contracts for Myton City and East Duchesne and will present them once they are completed to the board for review. 
· South Myton Project is completed. Weldon Construction will finish the asphalt around May 1st.
· The repairs for Rosie Trailer Park are slow moving. They are currently working on the sewer. 
· SM Energy: They have verbally committed to a contract. The board advised Wesley Hanberg to have SM Energy draw up a contract and we have our attorney approve it. Then go forward with repairs on the wells.
· SCADA: Ioka Tank is complete; they are adjusting a few things. Bridgeland Tank should be completed this coming week. 

11. ADJOURNEMENT: It was moved by Paul Percival to adjourn at 8:36 p.m.

APPROVAL:

Daniel Crozier –Chairman
Attest:

Cindy Duncan, Secretary



