


Johnson Water District
3748 W Highway 87
Roosevelt, UT  84066
Board of Trustee Meeting
Minutes
May 21, 2026

1. CALL TO ORDER:
CONVENED: Regular Board Meeting convened at 6:30 p.m.  The meeting was called to order by Daniel Crozier.

2. [bookmark: _Hlk146094997]ROLL CALL:	Daniel Crozier		Chairman 
James Smart 		Vice-Chairman 
Drew Eschler		Trustee 
Paul Percival		Trustee
Tommy Henderson	Treasurer (absent)
Wesley Hanberg	Manager
Cindy Duncan		Secretary 

     VISITOR: Eric Rube, Jones & DeMille Engineering
     VISITOR: Aaron Averett, Sunrise Engineering
     VISITOR: Tracy and Peggy Killian
     VISITOR: Trevor Hagman
     VISITOR: Kelsey Carter, SM Energy
      VISITOR: Don Fillingim Via Phone Call
     

VISITOR: Eric Rube, Jones and DeMille Engineering

•    Update on the Master Plan: Eric Rube implemented the changes that were discussed in the meeting held May 15, 2026, with Wesley Hanberg, Drew Eschler and James Smart at the Jones and DeMille office. We will approve the Master Plan in a Public Hearing in July 2026.

· Eric Rube plugged into the Master Plan the 186 connections for the new development along Pole Line Road and HWY 40. If the developer makes a loop inside the development there will be no negative effects and no improvements are needed.  JWID Board will discuss this later.
We will be having a Public Hearing tonight this project involves looping dead ends with new culinary water lines along 1500 East from Pole Line Road to 5000 South with approximately 15,000 feet of water line. Including the replacement of an existing steel storage tank in Independence with a new 200,000-gallon concrete storage tank. 
Public Hearing
Johnson East System Improvement
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Roosevelt, UT  84066

   

    This project is for the Johnson East System Improvement
· It was moved by Drew Eschler to go into the Public Hearing @6:45 p.m. at the JWID office at 3748 W Highway 87 Roosevelt, Utah, second by Paul Percival, all approved. 
       (Drew Eschler yes - Paul Percival yes - Tommy Henderson absent - James Smart absent)

       Present:

Daniel Crozier 			Aaron Averett
Drew Eschler			Trever Hagman
Paul Percival			Kelsey Carter	
Wesley 	Hanberg		Eric Rube
Cindy Duncan			Peggy Killian
Tracy Killian			
			
				
The meeting was turned over to Aaron Averett, Sunrise Engineering to explain to the customers that were attending the public meeting about the funding and get the customers’ comments on the project.

Purpose: The purpose of this hearing is to address the funding acceptance for the construction for the Johnson East System Improvement Project 2026.   This project involves looping dead ends with new culinary water lines along 1500 East from Pole Line Road to 5000 South with approximately 15,000 feet of water line. Including the replacement of an existing steel storage tank in Independence with a new 200,000-gallon concrete storage tank
Funding package is: The total is $3,020,000.00 from PCIFB (Permanent Community Impact Fund Board).  The approved funding package includes a $1,700,000 grant and a $1,239,000 loan, 30 years @ 2.0%.
The purpose of the public hearing was to get feedback from the public on the need or lack of need for the project and if they felt like the fund should/should not be expanded on the proposed improvements and if they supported the district on requesting funds for the proposed improvement from the CIB.  
1. Peggy Killian asked if the loan would increase the rates. Daniel Crozier- Board Chairman said the rates will go up regardless of the loan. The board has been discussing rate increases for a while. Peggy Killian asked if the increase would be spread across the board or for the water usage, Wesley Hanberg said the increase would be spread across the board.

· It was moved by Drew Eschler to close the Public Hearing @6:51 p.m., second by Paul Percival, all approved. (James Smart absent - Tommy Henderson absent - Drew Eschler yes - Paul Percival yes)
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VISITOR: Aaron Averett, Sunrise Engineering

· Easements for The East System Improvement Project were discussed. Sunrise will finalize the paperwork for the owners.

· Sunrise will be ready to bid once the property owners sign the easement documents. The board would like to prequalify the contractors before the bidding process.

· The Final Acceptance will be signed when the asphalt is complete. Weldon Plans to do asphalt replacement before the middle of June. The board has received some complaints on the road and asked Sunrise to call Weldon and let them know it needs to be completed by June 5, 2026.
3. Cost of Lost Crops – 9000 South. 
· During the replacement of the line along 9000 South and going through Wayne Robb’s section there were some crops damaged. Wayne Robb would like compensation for those lost crops.
· It was moved by Drew Eschler to compensate Wayne Robb $176.50 for damage made with JWID waterline upgrade project, seconded by Paul Percival, all approved (James Smart yes – Tommy Henderson absent – Drew Eschler yes – Paul Percival yes)

5.   Manager Report:
· Contracts: Wesley has had limited time to work on contracts with our 12-inch aqueduct and Victory Pipeline break. The East Duchesne contract is mostly complete, but a few items still need to be updated.
· Project Updates: Repairs to the 12-inch aqueduct break have been completed. The Victory Pipeline break is also completed. New meter installs are in the process.
· SCADA is up and running at Ledge Lane Tank, Bridgeland Tank and Upalco Tank. It can be monitored on the computer or phone.
· Rate Increase/Tiered Rates: Wesley will have rate increase numbers for June board meeting for the Board Members to approve. We will have a public hearing in July for the new rates.

6. OLD BUSINESS:
•     During the insurance open enrollment GBS offered JWID employees Identity Theft Protection 
        through Life lock. After discussion, the Board has declined to accept this offer.
•     Yoppify: Yoppify is up and running. We need to get more contact information on the accounts. 
We are currently at 85% reachable.                                
· The New Ford F-450 has arrived, the bed from the old truck will need modifications for it to fit      correctly. Wesley got bids for the modifications and a new bed. The bids came close to each other.

·  It was moved by James Smart pursue the option of getting a new flatbed on the Ford F-450 for one of the invoices of $7000 give or take $350, seconded by Drew Eschler, all approved (James Smart yes – Tommy Henderson absent – Drew Eschler yes – Paul Percival yes)

7.  CLOSED SESSION:  
[bookmark: _Hlk171345335][bookmark: _Hlk133230925][bookmark: _Hlk153884351]It was moved by James Smart to go into closed session at 9:18 p.m., held at the JWID office to talk about the purpose listed in Utah Code 52-4-205 (1) (d) second by Drew Eschler, all approved (James Smart yes - Tommy Henderson absent - Drew Eschler yes - Paul Percival yes)

Attendance to the meeting:
A. Daniel Crozier
B. Drew Eschler 
C. Tommy Henderson (absent)
D. Paul Percival
E. James Smart
F. Wesley Hanberg
G. Cindy Duncan

[bookmark: _Hlk134103683][bookmark: _Hlk163468673][bookmark: _Hlk129610851]It was moved by Paul Percival to come out of closed session at 9:35 p.m. seconded by James Smart all approved (James Smart yes – Tommy Henderson absent – Drew Eschler yes – Paul Percival yes) 

 

8.   ADJOURNEMENT: It was moved by James Smart to adjourn at 9:35 p.m.

APPROVAL:

Daniel Crozier - Chairman
Attest:

Cindy Duncan, Secretary



