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6:00 P.M. Mayor Wanner opened the meeting.

Roll Call:
Brian Nielson, Donald Childs, Mayor Michael Wanner, Kim Pickett, Rohn Peterson.  Staff attending included Manager Marker, Angela Leatherwood. 

Invocation/Inspirational Thought:
Given by Rohn Peterson

Pledge of Allegiance:
Led by Mayor Wanner


Public Forum:
Mayor Wanner opened public forum at 6:01 pm.  
Coleen Ogden came to inform about the community night out evening on Monday August 17th.  Free pizza and resource booths from 5-7pm.  People will receive a passport ticket to visit the booths and then use the ticket to attend a variety of activities. 
Coleen will also be attending the city council meetings as a representative for the newspaper. 

Alyson Taylor, Seely Peterson and Kadence Barclay of Miss Gunnison came to introduce themselves and thank the city for the use of the public works shed to store the float. 

Chief Adamson gave his monthly report with the statistics for June.  He gave an overview of the calls, arrests, citations, warnings for June. Department highlights were new car cameras installed in vehicles.  July 11th was the First Responders dinner where Tammy Winegar was honored as employee for the year on behalf of the PD. 


Appointments, Recognitions, and Awarding of Bids
Salina-Gunnison Airport Pavement Maintenance Project.

One of the major capital improvement projects at the Salina-Gunnison Airport is pavement maintenance over the runway. The State is going to pay 90% and Gunnison and Salina will split the remainder 10% 50/50.  It was put out to bid and Straight Stripe Painting Inc. came in the lowest at $135,767.00.

Councilor Pickett motioned to approve Straight Stripe Painting Inc. for the resurfacing at the airport.  Councilor Childs seconded the motion. 

Roll call vote: Nielson - yes, Childs – yes, Pickett – yes, Peterson – yes

Motion passes.

Discussion and Possible Action items:
-Request for support for Funk Lake Legacy Project
Arla Otten came to present information about Funk’s Lake, now known as Palisade State Park.  She requested a donation from the city to go towards the construction of a monument for Daniel Funk, builder of Funk’s lake.   There will be a celebration on August 8th at Manti City Park.

Councilor Pickett motioned for a $500 donation to support the Legacy Project Fund for Daniel Buckley Funk.  Councilor Peterson seconded the motion. 
Roll call vote: Peterson – yes, Pickett-yes, Childs – yes, Nielson - no,
Motion passes with 3-1

-Tarr Canyon Well Change Order #2 – Unanticipated Site Conditions Affecting Drilling
Kelly Chappell reported that the well driller advanced the borehole to a depth of 1,030 feet before beginning installation of the well casing. During installation, the casing became lodged at approximately 880 feet. The casing was successfully removed, and the borehole was reconditioned; however, upon a second installation attempt, the casing became stuck again at the same depth. The drilling contractor attributed the issue to a swelling formation and stated that the requested change order was necessary due to unforeseen subsurface conditions. Mr. Chappell informed the contractor that the City would proceed with the requested change order but emphasized that no additional change orders related to this issue are anticipated.

Councilor Childs motioned to approve Tarr Canyon Well Change order #2 – Unanticipated Site Conditions Affecting Drilling.   Councilor Pickett seconded the motion. 
Roll call vote: Peterson – yes, Pickett – yes, Childs – yes, Nielson - no,
Motin passes 3-1

-Tarr Canyon Well Change order #3 – Well Testing

A 24-hour test is required with the data being provided to the State. Based on that data you are allowed to permanently equip the well some figure below that test pump figure. A 1000 gallon an hour well was anticipated. The well drillers feel there is a lot of water down there and that we may be able to get more production. 

Further discussion is needed on this subject.

-Irrigation Project items (System filter, Financial Status)
Discussion of the financing that we have for the irrigation meter project. The state wants all project related expenses to be turned in by the end of October. Currently sitting at about 430,00 dollars that we have not spent. Options discussed: give the money back, pit in more meters, put in a filter system or buy a Hydrovac for Public Works.  Councilman Nielson suggested applying it to a bond payment to reduce the bond.
Discussion on what is the city line pertaining to easements. 
Mayor Wanner thinks it would be wise to determine what the easements are and what water shares we have. Dennis will work on getting a list of dedicated shares with name and addresses and mapping things out. 
Discussion on a filter on the main system.
Councilman Nielson made a motion to authorize the expenditure of up to 145,00 for a filter system and look at the options between a manual and a semi-automatic and determine the best route to go based on those options in that price range. Councilman Childs seconded the motion. 
Roll call vote: Picket – yes, Peterson – yes, Childs – yes, Nielson – yes, 
Motion passes.

-Innovation Park Expansion Project Engineering  
Do we move forward with the engineering portion of the skatepark because they are releasing funds 
The project is roughly estimated to be just over $600,000.00, The state is giving us $440,000.00, we received $90,000.00 from the trust lands administration, we received $25,000.00 from Sanpete County, which was not anticipated. We have a carryover from last year’s budget plus money in this year’s budget for the city’s match to the project.  To this point it is fully funded and we are ready to move forward with the design. Under the city’s procurement policies, the council can say that design and professional services can be provided to a design firm.  Ensign engineering has already done a lot of preliminary work on this project, and it is suggested that we move forward with them. 

Councilor Childs motioned to move forward with the planning of the innovation Park Expansion. Councilor Nielson seconded the motion. 
Roll call vote: Pickett – yes, Peterson – yes, Childs – yes, Nielson - yes,


Minutes:
Councilor Nielson made the motion to approve the minutes for the June 17 Regular Council Meeting.  Councilor Peterson seconded the motion. Vote was unanimous in favor.


Bills:
Councilor Pickett made the motion to approve the bills for the period ending July 11, 2026, totaling $507,145.66. Councilor Childs seconded the motion.  


Reports of Officers, Staff, Boards and Committees
Angela Leatherwood: Gave a briefing on the fraud Risk assessment. We scored 355, which is very low. Reported on a grant for the library that will cover the cost of internet beginning July 1, 2027.

Councilman Nielson made a motion to accept the fraud risk assessment.  Seconded by Councilman Pickett.  Vote was unanimous. 


Dennis Marker: Update on the pickleball court project. Indication that the state will approve the LWCF funds will be approved. CDBG funds have been awarded but are still waiting for the contracts for them.  LWCF will allow the city to move forward with the design work without signing contracts.  CDBG said we could move forward as long the city recognizes that if the money doesn’t come through, the city is liable for it. The city has 200,000.00 from the state that is being contracted that can help with the design work. 
Brief discussion on the bathrooms at the park. 
 
Reports by Mayor and Council Members
Mayor Wanner:   Gave a briefing on the fourth of July.  As far as donations and the bank account the city did better than they ever have in the history of the fourth of July. Mention of 65 parade entries, the flyover, the fireworks, the flags at the park and the flag on Gunnison bank.














Adjournment:
Councilor Pickett made the motion to adjourn; Councilor Childs seconded the motion.
The vote was unanimous in favor.  Vote was unanimous. 

The meeting was adjourned at 8:02 pm.


________________________________                                    Approval Date: ____________
Michael Wanner, Mayor                                                                                       


Attest:

_______________________________
Angela Leatherwood, City Recorder
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