Special Colorado River Authority of Utah Board Meeting
August 3 · 2:30pm

- Call to Order—Gene Shawcroft, Chair

Mr. Shawcroft called the meeting to order at 2:30pm stating there was a quorum. A list of all attendees is included in Attachment I.

- Public Comment Pursuant to the Public Comment Policy of the Authority (limit of 2 minutes per person) – Joel Ferry, Vice Chair 
There were no public comments.

- Request approval to proceed with the Utah Demand Management Pilot Program East Green River Project- Marc Stilson, Principal Engineer & Amanda Daniels, Senior Engineer

Ms. Daniels discussed Utah’s Demand Management Pilot Program (DMPP) and explained it was a test program created to identify the opportunities and challenges associated with the development of an agriculture demand management program in Utah’s Colorado River Basin. Ms. Daniels explained the purpose was to deliver physical water depletion savings to Lake Powell, ensuring Utah’s continued compliance with the Colorado River Compact, and that it was voluntary, temporary, and compensated reductions.

Ms. Daniels gave background the project being discussed, stating the project was selected and authorized for 2 years of participation by the Board on March 13, 2025. The 2-year contract was subsequently signed with the participant in July of 2025. Ms. Daniels explained that per Board direction, the contract allows the Authority the discretion to terminate the contract should an approved change application order not be obtained for the 2026 season. Currently, two fixed-time change applications are still pending for the East Green River Project. Ms. Daniels explained there were issues updating title, and issues with sole supply. The Division of Water Rights is working diligently to assist the applicant in addressing these issues. Ms. Daniels explained it was a partial fallowing project with 797 acres, an estimated depletion reduction of 1,232 acre-feet, with fallowing activities taking place from July 1st through October 31st. Ms. Daniels stated the participant has been diligently performing fallowing actions under the existing contract since July 1, 2026.

Mr. Stilson then explained the provisional accounting activities associated with the project. Mr. Stilson stated the project was accepted as a “Qualifying Activity” by the Bureau of Reclamation for 2025 and 2026 under the Provisional Accounting Memorandum of Understanding with the Upper Division States. He stated that the accounting activities for the project would be similar to those completed in 2025.  Enrolled water that is available at the participants headgate that is not diverted and allowed to flow downstream to the Green River will be considered delivered to the program. The enrolled water is measured at a USGS gage just prior to entering the Green River. Mr. Stilson recommended the continued participation of the East Green River Project under the existing Implementation Agreement and Verification Plan for 2026 with a pending Fixed-Time Change Application still in process.

There was some discussion among the board with participation from Mr. Larsen, Ms. Wilhelmsen, Mr. Ferry, and Mr. Pearson, and a motion to approve was made by Mr. Larsen, seconded by Mr. Humphrey, and unanimously approved by the board. Ms. Coleman took individual roll call of voting board members, and the following approved the request: Joel Williams, Roger Pearson, Brian Martinez, Jay Mark Humphrey, Gene Shawcroft, Dan Larsen, and Zach Renstrom.

Due to technical difficulty the meeting was not recorded.

4.	Next Meeting: August 18, 2026, World Trade Center 1st Floor Conference Room,

60 East South Temple, Salt Lake City, UT 84111

- Adjourn

The meeting was adjourned at 2:50 pm

- Attachment I - August 3, 2026, Attendee List

August 3, 2026

Colorado River Authority of Utah Special Board Meeting - VIRTUAL ONLY

Board Member Attendees:

Joel Williams

Joel Ferry

Roger Pearson

Teresa Wilhelmsen

Brian Martinez

Jay Mark Humphrey

Gene Shawcroft

Dan Larsen

Zach Renstrom

Attendees:

Amy Haas

Wendy Crowther

Betsy Coleman

Logan Anderson

Elizabeth Cotter

Emma Epperson

Marc Stilson

Amanda Daniels

Cody Stewart

Cody Allred

John Berggren

Lily Bosworth

Nacia Franco

Brooke Larsen

Dex Winterton

Kent Raim

Just Observing