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TICABOO UTILITY IMPROVEMENT DISTRICT
PUBLIC NOTICE: REGULAR SCHEDULED MEETING MINUTES
Date: Wednesday, July 8th, 2026
Time: 5:30 PM 
Location: Electronic Meeting
Pursuant to House Bill 5002, Open and Public Meetings Act Amendments, passed during the 2020 Fifth Special Session of the Utah Legislature and codified under Utah Code Ann. § 52-4-207(4), I, Mike Morlang, hereby make the following written determination in my capacity as Chair of the Board of Trustees of the Ticaboo Utility Improvement District warranting the TUID Board to convene and conduct electronic meetings without a proper anchor location.

Board Members Present:
· Mike Morlang
· Alexa Wilson
· Jean Babilis
Staff and Guests Present:
· John Motley, General Manager
· Additional staff, members of the public, and Torus representatives were present. 

1. Call to Order
The meeting was called to order at 5:30 pm 
2. Adoption of the Agenda
Babilis moved to adopt the agenda as presented. Wilson seconded the motion. 
Yes: Wilson, Babilis
No: 0
Motion passed: 2-0
3. Procedures for handling electronic participation and public comment were reviewed.
4. Public Comment 
A resident asked about the cause of a recent Ticaboo power outage. The General Manager explained that the outage resulted from several issues, including reverse reactive power problems and fuel tank issues, adding that the system was restored and is operational.  
Board Reports & Business
5. Torus Solar Project Update
Cody Dixon provided a comprehensive update on the Torus Solar Project, reporting that trenching was complete, conduit was being laid, and concrete pads should be poured by Monday, with equipment installation expected by the end of the week, with a projected commission date of July 31st. He explained that a two-week delay in finalization was expected due to rocky terrain.   
6. Ticaboo Fire Department Update
The Board discussed the appointment of a fire chief and agreed to recommend Rick Brinkerhoff to Garfield County. The Board clarified that the county has responsibility for the fire district and will handle the qualification and appointment process. Morlang will forward the board’s recommendation to Commissioner Tebbs and follow up on the county’s vetting and appointment process. 
7. Water Rights Updates
The Board discussed efforts to secure an adequate water supply through 2032, when the current temporary water right expires. Because of the difficulty locating additional water, the Board discussed meeting with the Division of Water Rights and consulting a qualified water rights attorney. Babilis offered to contact a water rights attorney in Morgan County, and Wilson will work with staff to arrange a meeting with the Division of Water Rights.
8. TUID Board Executive Session 
No executive session was held. 
9. General Manager Report: John Motley
John Motley reported on recent generator issues and maintenance. The outage was the first since June 2023 and was partially attributed to a failed aging plastic expansion tank on generator C9, with approximately $3,000.00 in repair costs. He also discussed ongoing generator maintenance and the anticipated benefits of the solar project in reducing maintenance issues.   
The search for a replacement General Manager remains ongoing; John will confirm the RFP closing date and communicate it to the Board.  
John provided an update on the solar project installation progress, with trenching completed and conduit installation underway. Concrete pads and equipment installation were expected to follow. Rocky terrain, large boulders, and utility mapping issues caused an estimated two-week delay. He discussed the importance of maintaining three generators for redundancy. John also reported a positive meeting with the Office of Energy Development. The Board discussed arranging a site visit for state officials and exploring future grant opportunities. 
The team is also working on completing an audit that needs to be submitted to the county. 

10. Next Regular Meeting: Scheduled for August 12th, 2026
The next Board of Trustees meeting is scheduled for August 12th, 2026 at 5:30 PM. Details will be posted on the Utah Public Notice Website. 

11. Adjournment
A motion to adjourn was made by Wilson. Babilis seconded the motion. 
Vote: 
Yes: Babilis, Wilson, Morlang
No: 0
Motion passed: 3-0
The meeting was adjourned at 6:00 PM
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