Grand County Transportation Special Service District
Our Mission is to bring greater funding resources to provide safer roads & paved pathways.

-----------------------------------------------------------------------------------

P.O. Box 1611, Moab, UT 84532

Grand County Road Shed

3500 S Hwy 191

Moab, UT  84532

Minutes – August 11, 2026

General Session

- Call to Order: 6:03pm, Josh Green, Al Ianniello, Charlie Harrison, Archie Walker, Cody McKinney

- Approval of Minutes: June 9, 2026, Motion to approve Josh Green, 2nd Archie, All in favor

- Citizens to be heard:  None

- Action Items:

Spanish Valley Drive Multi Use Pathway. Estimated $3,800,000. County $350,000. TSSD to obligate $150,000. Money only for drainage and proper road. On hold

- Expenditures:  Patty Olson #021 $100.00, Motion to pay Archie, 2nd Josh, all in favor

Smuin, Rich & Marsing Invoice 56233 $1,250.00, Motion to pay Josh, 2nd Archie, all in favor

Utah Local Government Trust #1627698 $3,500.00 Motion to pay Archie, 2nd Al all in favor

- Income: 	YTD 2026 See attached Balance sheet and Profit and Loss sheet

- Old Business:

  - Old Business:  a and b are the same project

  - San Jose, Desert, East Bench, Watchman Trl, Sego to be Sand Seal Coated in September

  - Continued discussion on FLAP grant for Castleton RD improvements

  - Crescent Junction Frontage:  Double Chip for short term maintenance repair

  - Continued discussion on SITLA Beeman Cutoff RD.

  - Sand Flats BUILD grant for paving, widening, and pathway along undetermined length of Sand Flats RD.

  - SVD North from 4way to Resource Blvd.....shoulders and paving TAP awarded $300K  GCRD $450K

  - Holyoak Oak recap UDOT  PS and E meeting Sept 15th ....  TSSD $125K     vs.       SVD multi use path  TSSD $150K  are these 2 seperate projects or did we get confused on projects???  Clarification discussion

  - Jackson Street $2,055,835 signed and awarded to Silver Spur construction

  - SVD multiuse path UDOT finishing up ROW acquisition.  Project is a go.... trying to complete funding sources

  - SVD South Beeman to County Line.... Mill and Fill /Shoulder Widening Project

- New Business/Items from Board &/or Cody McKinney:

- Closed Session (if necessary):

- Upcoming Items: Next Meeting: October 13, 2026

- Adjourn 7:05pm