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P.O. Box 1611, Moab, UT 84532
Grand County Road Shed
3500 S Hwy 191
Moab, UT  84532

Minutes – August 11, 2026
General Session 

1. Call to Order: 6:03pm, Josh Green, Al Ianniello, Charlie Harrison, Archie Walker, Cody McKinney

2. Approval of Minutes: June 9, 2026, Motion to approve Josh Green, 2nd Archie, All in favor

3. Citizens to be heard:  None

4. Action Items: 
Spanish Valley Drive Multi Use Pathway. Estimated $3,800,000. County $350,000. TSSD to obligate $150,000. Money only for drainage and proper road. On hold

5. Expenditures:  Patty Olson #021 $100.00, Motion to pay Archie, 2nd Josh, all in favor
Smuin, Rich & Marsing Invoice 56233 $1,250.00, Motion to pay Josh, 2nd Archie, all in favor
Utah Local Government Trust #1627698 $3,500.00 Motion to pay Archie, 2nd Al all in favor

6. Income: 	YTD 2026 See attached Balance sheet and Profit and Loss sheet

7. Old Business: 
a. Old Business:  a and b are the same project
b. San Jose, Desert, East Bench, Watchman Trl, Sego to be Sand Seal Coated in September
c. Continued discussion on FLAP grant for Castleton RD improvements
d. Crescent Junction Frontage:  Double Chip for short term maintenance repair
e. Continued discussion on SITLA Beeman Cutoff RD.
f. Sand Flats BUILD grant for paving, widening, and pathway along undetermined length of Sand Flats RD.
g. SVD North from 4way to Resource Blvd.....shoulders and paving TAP awarded $300K  GCRD $450K
h. Holyoak Oak recap UDOT  PS and E meeting Sept 15th ....  TSSD $125K     vs.       SVD multi use path  TSSD $150K  are these 2 seperate projects or did we get confused on projects???  Clarification discussion
i. Jackson Street $2,055,835 signed and awarded to Silver Spur construction
j. SVD multiuse path UDOT finishing up ROW acquisition.  Project is a go.... trying to complete funding sources
k. SVD South Beeman to County Line.... Mill and Fill /Shoulder Widening Project

8. New Business/Items from Board &/or Cody McKinney: 

9. Closed Session (if necessary): 
10. Upcoming Items: Next Meeting: October 13, 2026
11. Adjourn 7:05pm

