Monroe Trails Committee

Tuesday, June 23, 2026 at 4:15 pm

# MINUTES

Pursuant to 52-4-6(2), UCA, notice is hereby given that the Monroe Trails Committee of Monroe City, Sevier County, Utah, will hold a regular committee meeting on the above date at the City Office, 10 N Main, commencing at 4:15 p.m. The agenda shall be as follows: (The order of business may be changed as time permits.)

- Welcome and Call to Order: Committee Chairperson

- Roll Call

- Approve 2026-5-12 Meeting Minutes

- Public Input

- Business

  - Welcome new committee member (Graydon Bascom)

  - Trail construction updates after Nate Conder’s crew and first month of summer trail crew work (Jason and Mike)

    - Joe Town

      - On track to finish on time

      - Need a better way to get water system and a trail compactor that can be used on trails with the side-by-side. It will be used during the construction phase, but also ongoing maintenance long term as well. Approved Jason ordering that system.

    - Foothills

      - On track to finish on time

    - Nature Park

      - Likely will not be completed in time for this grant cycle unless we can extend.

  - Adaptive bike update after initial use (Rick)

    - City is OK for now whether it’s stored at Rick’s house or a city location.

  - Ongoing/Recurring Agenda Items

    - Budget review

    - Timeline and critical dates review (Jenna)

    - Schedule next meeting

- ADJOURNMENT

Posted this 26th day of August 2026.

I hereby certify that the foregoing notice and agenda was posted at the Monroe City Hall, website littlegreenvalley.com, posted on the Utah Public Notice website and personally delivered to each member of the Monroe City Council. Allison Leavitt, Monroe City Recorder In compliance with the Americans with Disabilities Act, individuals needing special accommodations, or assistance during this meeting shall notify Allison Leavitt, City Recorder, at 435-527-4621 at least 24 hours prior to this meeting. Meetings of the Monroe City Council may be conducted by electronic means pursuant to Utah Code Annotated, Section 52-4-207.

Notice of Special Accommodations (ADA)

In compliance with the Americans with Disabilities Act, individuals needing special accommodations (including auxiliary communicative aids and devices) during this meeting should contact Allison Leavitt, 435-527-4621 at least 24 hours prior to the meeting.