PARAGONAH TOWN BOARD

REGULAR MEETING

44 NORTH 100 WEST, PARAGONAH TOWN HALL

JULY 8, 2026 – 7:00 P.M.

Attendance/Town Board Members:   Dakota Veater (Mayor), Marge Cipkar, Mike Abbott, Travis Isaacson, Todd Memmott.

Others in Attendance:  Nancy Dalton (Planning Commission Chair), Jayne Stones (Town Clerk), Merl Sutliff, Ryker Ogden (Ensign Engineering), Byron Jenkins, Todd Robinson, Matt Rhodes

Pledge

1. Welcome: Dakota Veater welcomed everyone to the meeting.

2. Declaration of Conflict of Interest: None declared.

3. Adopt Agenda: Travis Isaacson moved to adopt the agenda as presented.  Mike Abbott seconded the motion.  All in favor.  Motion carried.

4.  Approve minutes of June 10, 2026, Public Hearing and Regular Meeting:  Marge Cipkar moved to approve the minutes of the June 10, 2026, Public Hearing and Regular Meeting as presented.  Mike Abbott seconded the motion.  All in favor.  Motion carried.

5. Discuss and make decision regarding constructing a road for new water tank and decide if we want to contract it out or rent equipment and do it ourselves:   Discussion took place concerning the road that needs to be built to the new tank.  Dan Burgett and Scott Fobert have cleared off a 12 x 30 pad.  Dakota said he had Cliff Stubbs go up with him and look at what needed to be done and he said it would cost about $85000 for him to do the road.  He asked if the Town Board preferred the town hire and pay someone to build this road, or have whoever gets the bid for the tank include it as part of the project.  Town Board members agreed they would rather have the person who does the water tank do the road.  Ryker said this would just require a change order in the bid.  Dakota Veater moved to do a change order on the bid for the new water tank to include the construction of the road.  Travis Isaacson seconded the motion.  All in favor.  Motion carried.   Discussion took place concerning what type of tank will be installed.  Ryker Ogden explained he wasn’t positive but concrete tanks last longer but are more expensive – around $700000 for a

Paragonah Town Board Meeting

July 8, 2026

Page 2

250000 gallon tank.  Steel tanks are cheaper between $450000-$500000.  There is blue clay at the site that some were concerned about but it should not be a problem.  Need to wait and see what the GeoTech study shows.

6. Review bids for Water Improvement Project and award the contract for the new well and water pipeline installation:  Ryker Ogden said after reviewing all of the bids that were submitted for the Well portion of the project, they recommend Grimshaw Drilling, based on experience with them in the past and their bid coming in low at $597665.    Dakota Veater moved to award construction of new well to Grimshaw Drilling with a bid of $597665.  Mike Abbott seconded the motion.  All in favor. Motion carried.

Discussion took place concerning bids submitted for the Water Pipeline Improvement portion of the project. Ryker Ogden said Rollins Construction out of Milford came in with the lowest bid at $3,358,193.   They have worked on similar projects in Beaver.  They are local and are confident they will be able to do the job.    Matt Rhodes with Utah Department of Transportation reported he checked permits that were issued to Rollins Construction between 2015-2025 and they had 12 different projects including sewer projects in Beaver and Milford.  He said they had no reports of any problems, and they have been good to work with.  Some board members were concerned about why they were so much lower than the other bids.  Matt Rhodes explained that the price difference is due to cost of mobilization.  They do not have to travel as far.   Mike Abbott moved to accept bid and award the Water Pipeline Improvement project to Rollins Construction for a bid of $3,358,193.36.  Travis Isaacson seconded the motion.  All in favor.  Motion carried.

7. Mayor’s Report: Dakota Veater reported the 250th 4th of July celebration was a great success and a lot of Veterans were in attendance.   He suggested a notice be sent to everyone to clean off the town’s right-of-way in preparation for the water project.  Notice was sent out on utility bills. As it gets closer, there will be weekly construction updates, and we can let people know when they will be working along their street.

8. Water Department Report: Mike Abbott reported he met with Mike Johansen who is the new Circuit Rider for Rural Water.  If we need any help with our project, such as an extra person for flagging, etc. they can help us.  They also have some funding available if needed.

Paragonah Town Board Meeting

July 8, 2026

Page 3

Mike said Dan Burgett was a little worried about a few water connections on the design plan.   Ryker said he would be glad to meet with him and go over his concerns.

9. Power/Fire Department Reports: Discussion took place concerning the power line easement letters that were sent out.  Everyone said they are willing to give the town an easement.  The Town will need to contact Steve Woolsey who can provide descriptions and a map.  Then we can have a title company write the easement deed.  Jayne said she will have Mark Barton call Steve Woolsey and tell him what we need.  Lamont Jonsson is requesting 4 power hookups since he is giving more property.  Sherri Worth would also like a power hookup.  She wants to install gates at her expense on each end of her access road to prevent public access.  No poles will be on her property, but she is giving the town a utilities easement for access.  Once we get the easements signed and recorded we can move forward with the power upgrade.

Travis Isaacson reported the fire department put their new rescue truck in service yesterday.  He also said he spoke to Parowan City and Beaver.  They need help filling sandbags.  The National Guard is helping out and Beaver can really use some more help in the form of manpower.

Todd Robinson gave update on UAMPS projects.   They are talking about adding batteries to the Steel Solar Project.  The Fremont Solar Plant located to the west of the rest stop has batteries.  They are thinking about moving the Millard County Gas Project site, due to opposition they have had at town meetings.  It will be moved by the Solar Farm that is already there.  UAMPS bills are delayed this month due to the new EDAM billing system.  This billing system is most beneficial to the bigger cities.  Paragonah’s power is a very small portion.  Dakota asked how much the Town relies on Glen Canyon for power.  Todd said we do not own a lot right now.  We are getting about one half of what we have because the water is so low and not generating much.

10. Cemetery/Planning and Zoning Reports: Marge Cipkar reported the cemetery is very dry.  Dan has been busy working on other stuff and has not been able to work on the West side of the cemetery.  Travis suggested not digging up the old lines but instead capping them off and putting in new lines.  Parowan City uses rainbirds which might provide better

Paragonah Town Board Meeting

July 8, 2026

Page 4

coverage.  Comment was made you can only put 4 on one line.  In order for them to work there needs to be better water pressure.

a) Review and make decision concerning Ordinance 26-4, an ordinance clarifying activities that are exempt from requiring a building permit:   Town Board members reviewed Ordinance 26-4, an ordinance recommended for adoption by the Planning Commission.  Comment was made the $150 fee referred to in Section 1 (B) did not seem enough.  The amount should at least be set at $1000.  The ordinance seemed too specific.  Nancy Dalton explained the current ordinance is very vague.  Comment was made the International Building Codes addresses all of the building requirements.  If the Town adopts these codes along with any updated codes we should be covered.  Marge Cipkar moved to delete everything in the proposed ordinance from Section 150.015 down, keep everything above this section and add that the Town adopts the International Building Codes as well as any updates to these Codes.  Mike Abbott seconded the motion.  Roll call vote:  Marge Cipkar – Aye, Todd Memmott – Aye, Mike Abbott – Aye, Travis Isaacson – Aye, Dakota Veater – Aye.  All in favor.  Motion carried.

11. Roads/Parks/Building Reports: Todd Memmott reported the CIB meeting for requesting more road funds will be in September.  He provided the USDA with contact information for Ensign Engineering.  He gave them Kelly Chappell’s phone number.  The USDA funding is already secured.  The CIB meetings are to secure more funding to asphalt all the roads.   Dakota Veater said he will not be at the September Town Board meeting.  Another CIB meeting will be held in October.  Yield signs have been ordered.

12. Open Discussion: Merl Sutliff asked if the Town can do anything about hazardous lots in town.  There is a house with 8-9 vehicles, and lots of weeds and he is concerned about it being a fire hazard.  He talked to the people but it did not do any good.   Jayne was asked to call Justin Wayment and ask what the Town can legally require when its not on the Town property.  Mike Abbott said something needs to be done about all the vehicles, trailers, etc. parked along 300 South. This is a very narrow and busy street.  Jayne was asked to write a letter to these people asking them to please remove everything off the street.

13.  Adjourn Meeting/Review Financial Statements/Approve Bills:  Dakota Veater moved to adjourn meeting, review financial statements and approve bills.  Mike Abbott seconded the motion.  All in favor.  Motion carried.