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Meeting Minutes
[bookmark: _9lykibekcy2b]August 27, 2026

Time: 1:00 - 3:00 PM
Location: Garden City Offices, 69 N. Paradise Parkway, Bldg. B

RCTB: Wes Thompson, Brad Davis, Norm Mecham, Mark Smoot
Others: Glen Busch (BIO-WEST)

· July Meeting Minutes
· Approved unanimously
· Review BIO-WEST July Invoice and Budget Status  (Glen)
· July invoice reviewed and approved unanimously
· Glen presented current budget status. Allotted budget for Task 2 and 3 have expended. Overall project budget remaining is approximately $56,000. 
· MOU’s (Wes)
· Wes described ongoing efforts with several entities to define roles and responsibilities through signed memorandum of understanding (MOU).
· US Forest Service: define tasks allowed through collaboration, including work on this trail planning effort but not trail construction. 
· SITLA:
· Collaboration on this trail planning effort,
· Construction and maintenance of future trails on state lands in Rich County.
· UDOT: to clarify issues around the proposed 1-mile trail segment along SR-30.
· Garden City: enable RCTB to work within the city. Coordinate this MOU with Brad. Tasks could include adding lighting to multi-use trails within the city and adding trail signage and striping to increase intersection safety.
· Norms Trail: Need coordination with Garden City to remove landowner liability by covering public trail within Garden City’s general liability policy. This would require an easement on the trail. We can model this after Logan City.
· Additional Discussion: Brad asked who at Rich County would sign these MOU’s. Mark wants better understanding of the roles and responsibilities of the RCTB with regards to equipment, maintenance of equipment, financial component, etc. Marck would like to see clear definition of roles and responsibilities with Rich County.
· Trail Inventory Planning and Training (Glen)
· Glen showed map of trails that have been inventoried and those that remain to be assessed. Norm provided his inventory results on a paper map, which will be incorporated into the digital mapping by Glen. Other RCTB members will assist with remaining areas during September.
· Next Steps in Trail Planning Effort (Glen)
· Project will transition into remaining components, including preparing the final planning document and future public meetings. The goal is still to complete project and have local government approval by the end of 2026.
· New Grant Status 
· (closed session)
