Minutes of the meeting of the Taylor West Weber Parks district held on Monday, August 31, 2026 at 6:00 p.m. at 3151 s. 4700 w. Ogden, Utah.
Board Members Present: Katie Toone, Lance Peterson, Braden Felix, David Hobbs, Megan Benedict
Others Present: Bill Howard, Rustin Howard with Utah Artificial Turf 
1. Welcome 
2. Approve minutes from June and July – Lance motions to accept. Megan seconds. Vote is unanimous.
3. Public Comment – Bill is wondering why we just now (today) posted on Facebook about the beginning of our park construction. We explained that we just awarded the contract last month (in July). He had also heard that we announced a park planting activity. We had only planned that on Saturday. We are volunteers. He is also concerned that the sign on the park site still says the building is coming, we will update that. He would like to know more so that the community can be involved.
               Rustin and Bill also had a concern with the poles being put in under the turf. Braden assured that we compared their warranty to other businesses and felt comfortable using Garrett Parks and Play. He explained the way we chose who to award. Rus runs Utah Artificial Turf and is interested in installing all or any that we will need in the future. 
4. Reporting of Sub-Committees 
                  a. activities – Community project on September 19th for the West Weber stake. They will be doing landscaping 8 am – 12 pm. Rocks, dirt, and hose line. They will try to get a head count to make sure there is enough food and to get enough hamburgers and hot dogs. The park board will meet before to come up with a game plan.
               Tractor parade with lights in December for Christmas. Tentative date is December 5th.
              Kathy still would like to do the Eagle cover band. They had talked about doing it on the same day of the landscaping activity but things didn’t go through as hoped. She also would like to get some metal yard art for donors or fundraisers. The signs would be $35 each and sell them for a profit. 
                  b. social media – nothing to report
                  c. cultural committee – nothing to report
                  d. acquisition – 
5. Treasurer's Report – Reimbursement to Megan for thank you cards for donations. 20.00 for water share transfer to Wilson irrigation. Cleaning deposit refunds, Rocky Mountain Power, triple H for the road base, Garrett Parks and play, Child Richards, Royal Courts, Amy Jones, Half a share of irrigation water (2 of them), check to Weber County. We have $419,217 in our account right now. 
Lance submitted a RAMP grant reimbursement and got a check for $267,296.45 Tax revenue of $680.86
6. Martini Subdivision Pathways - layout of martini subdivision was sent to us. They aren’t going to have an HOA so we need to decide if we let the county take the pathway or do we take it? Right now it is a trail that doesn’t lead anywhere. We are hoping that we would one day have a park near the path. Sooner or later the path could come to our own paths. Weber Pathways would probably take control of it if we don’t. Could taking the path give us leverage to get more parks or pathways in the future? The trail will be developed and finished by the contractor, an asphalt trail. We would need to spray weeds and Braden suspects we would be responsible to keep the snow off. 
This item is tabled until next month. 
7. Grahams Way Letter of Support – This will butt right up to Navy Meadows. There are 2 small (3/4 acre) open spaces for the parks district that is wet land with homes on either side. Could we have the trail go through with bird nests, a platform, etc. We will table this to the next meeting. 
8. Cameron Pointe Phase 2 Letter of Support – 9 lots, $7,500 per door. Lance has a letter of support typed up and will have Braden sign it. Lance motions to approve the Cameron Pointe with a $7,500 per door fee in lieu of a park in that development. Katie seconds. Vote is unanimous.  
9. Vote on security/camera system – Braden got a quote from Verkada. It would cost about $12,000 to set up for security. Lance called his friend who works IT and uses UNIFI. He said we would need a couple cameras, a DVR, and internet and then we wouldn’t need a monthly fee. Lance will research it some more but we think that would be the cheapest option. Lance will get some quotes for that. We talked about hiring someone to clean before someone rents the pavilion, open the doors, then close and clean after the event. We talked about letting them half of the rental fee, depending on what we decide. We also wonder what quality these cameras with UNIFI would be, would we be able to identify people from the footage? 
10. Park site construction update – No one bid the drain. Triple H said they could do it for $19,600. Lance could reach out to a couple of other places, or we can just add it on to Royal Courts and have them take care of it. 6 inch with 3 risers along the side. It will have a drain and a slope to the south east corner. 460 feet of 6 inch pipe. 
Lance got a bid 3-5 inch fractured rock from ConRock natural rock is $34 a ton where other places are 3-6 inch grey $112 a ton. ConRock is much cheaper. Braden has some concerns about the installation with volunteer help. We need to make sure volunteers come dressed appropriately and come with wheel barrows and know they will be moving sharp rock. Lane McFarland has a dump truck and would be willing to drive his dump truck so we don’t have to pay a delivery fee. We would reimburse him for his gas. We need to dump the rock into the north end of the parking lot. Lance mentioned bulldozing and planting some pasture grass this fall to help keep the dust down. We don’t have water figured out yet so we might be jumping ahead of the game, but it might help keep the thistles and other weeds out. We will need about 1,000 ft of pipe. Dave got a bid on weed barrier from Dirk’s for commercial grade. Dave and Lance will get the pipe and lay it down right along the sidewalks so that in the future we can connect drip line. 
            The recent rain will probably set up back a few days but Kade with Royal Courts said that the minute Triple H is done with the leveling they will get their courts done. It will take about a week. They will do the courts. Garret will do the sidewalks. They will do the sidewalks before they pain the courts. David asks that they either cover our courts, or scrape off any splatter that gets onto the courts. There are 6 ft between the courts and the sidewalk, and then 6 ft between the sidewalk and the pickle ball. The sidewalk pricing will be a little bit less if we have them straight instead of a little curvy. Most of the board members are pretty indifferent about the curve or straight. It might hide that the courts all won’t end at the same point. 
11. Board Member Concerns – No current concerns.
12. Adjourn – Lance motions to adjourn. Katie seconds. Vote is unanimous.


