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MINUTES
Washington County Flood Control Authority
Executive Committee
Washington County Administration Building 
111 E Tabernacle, St. George, UT 84770
September 1, 2026

PRESENT		
			
Executive Committee
Craig Coats, Washington City Council
Troy Belliston, Washington City Council
Gil Almquist, Washington County Commissioner 
Mark Hendrickson, Santa Clara City Council
Natalie Larsen, St. George City Council
Austin Anderson, St. George City Council, Via Zoom

Other
Todd Edwards, Washington County 
Camille Hastings, Washington County
Alicia Carlton, St. George City Legal
Rick Rosenberg, Rosenberg Associates 
Steve Meismer, Virgin River Program
Paul Mogle, Washington City Engineer

Welcome: 

Troy Bellison called the meeting to order at 5:00 pm and welcomed everyone in attendance. It was determined that a quorum was not present, so discussion items were presented first. Then, when the quorum was present for voting on action items, the action items were discussed.

DISCUSSION ITEMS
A. Discuss Virgin River Vegetation Mapping regarding Phragmites Monitoring and Treatment Activities
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Rick Rosenburg explained the Vegetation Map and the density of the phragmites in the mapped area. There is a treatment plan in effect that prioritizes treating dense populations of invasive phragmites. 

B. Discuss the Preliminary Budget Spreadsheet from TAC
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Rick Rosenburg explained the draft 5-year plan for the FCA. This discussion focused on projects and financial explanations.

C. Financial Update
Camille Hastings led the discussion on the Financial Update. She stated that the budget will be open for adjustment in the following meeting and will be adjusted in November. FCA did not spend the full budget on educational outreach, so that will be adjusted. The River Plan Master Update was approved for $20,000, so that will be adjusted.

D. Other Business 
No other business was discussed. 

ACTION ITEMS

A. Approve Minutes of EC Meeting held on August 4, 2026




The Minutes passed unanimously. 

Motion: Motion by Craig Coats to Approve Minutes of EC Meeting held on August 4, 2026. Motion Seconded by Natalie Larsen.

B. Approve Reimbursement Agreement from American Conservation Experience

Rick Rosenburg explained that the reimbursement was based on the standard agreement used in the first half of the year and was ready for signatures. 

Motion: Motion by Craig Coats to Approve Reimbursement Agreement from American Conservation Experience. Motion Seconded by Mark Hendrickson.


Motion: Motion to Adjourn by Mark Hendrickson. Motion Seconded by Craig Coats.


Adjourned: 5:25 PM

Minutes prepared by: Carissa Vera 
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ANNUAL OPERATION EXPENSES - FIVE YEAR PLAN (2022-2026)
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Draft Five-Year Plan
Review

Rick Rosenberg, PE
Washington County Flood Control Authority
September 3, 2026
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5-Year Plan Process

The last plan was prepared in 2021 for FY 2022-2026.
The proposed plan will cover FY 2027-2031.
Member communities prepare list of projects & needs.
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The TAC reviews the proposed projects and prioritizes
them.

» The TAC recommends the proposed 5-Year Plan to the
EC for approval.

» Many projects take multiple years for permitting, design,
and construction. The 5-Year plan helps us to plan for
future needs and obligate FCA funds for those projects.

» The 5-Year plan also includes FCA Annual Operation
Expenses, Property/Easement Acquisition and Annual
Revenues.
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5-Year Plan Goals

» Increase Emergency Fund Balance.

» Acquire high risk floodplain properties or conservation
easements to minimize future flood damages.

» Support flood control projects to minimize flood risk to
people, property and infrastructure.

» Upgrade Warner Debris Basins to meet State High
Hazard Dam Safety Standards.

> Su?pon vegetation management efforts in regional
waterways including invasive species monitofing,
treatment and restoration of natural vegetation.

» Support regional storm drain improvements in the
Washington Fields.

» Investigate early flood warning opportunities in the Ft.
Pierce Wash Watershed.

» Continue public outreach and education program.

» Support Viré;in River Program Goals to protect
endangered & threatened species.
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Draft Five-Year
Plan Spreadsheet
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Questions?

Rick Rosenberg, PE

Rosenberg Associates

Civil Engineers & Land Surveyors
St. George, Utah

(435) 673-8586

rickr@racivil.com
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DRAFT CAPITAL IMPROVEMENT PROJECT WORKSHEET - FIVE YEAR PLAN (2027-2031)
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