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COMMITTEE MEETING MINUTES
THURSDAY, 10/22/2026
10:30 AM

Committee Members in Attendance 
Kersten Swinyard (Economic Development Director, Salt Lake County), Chair
Christopher Firmage (Acting Sustainability Director, Salt Lake County), Vice Chair
David Foster (Construction Manager, NeighborWorks Salt Lake)
Kelly Bush (City Manager, Magna City)
Staff
Stuart Tsai (Deputy District Attorney, Salt Lake County)
Taylor Read (Economic Development Manager, Salt Lake County)
Sindy Song (Economic Development Coordinator, Salt Lake County)
Others in Attendance
Joe Katz (Utah Department of Environmental Quality)
Excused
Ronald Lund (Environmental Health Director, Salt Lake County)
Kate Gregory (Project Officer, EPA)
Ben Bowers (Project Manager, Terracon Consultants)
______________________________________________________________________________
Kersten Swinyard welcomed everyone, then requested a motion to approve the August 11, 2026, meeting minutes. David Foster motioned to approve the minutes, and Kelly Bush seconded. The motion passed unanimously. 
Kersten invited committee comments and community feedback from those attending in person and online. No comments were received.
Taylor Read provided property and budget updates. The remaining contractual budget for Terracon, the Qualified Environmental Professional (QEP) for the grant, is $60,840.89. Of that amount, $57,141 is committed to active projects. If the proposed budget reallocation is approved, $3,700 will remain available.

Taylor reported on five properties currently under assessment:

· Midvale Public Works (8170 and 8172 S. Main Street, Midvale). The committee previously approved $48,000 for a Phase I ESA, Sampling and Analysis Plan (SAP), Phase II Environmental Site Assessment (ESA), and Hazardous Materials Inspection (HMI) for the property. The Phase II site investigation is in progress. Midvale no longer requires the HMI, which was budgeted at $7,500. The Phase II is now expected to cost $28,800, an increase of $3,800 over the previously approved $25,000. The proposed reallocation would add $3,800 to the Phase II and return $3,700 to the overall grant budget. The reallocation does not increase the total budget.
· Salt Lake Rio Grande (333 S. 600 West, Salt Lake City). The Phase I ESA for the Salt Lake City Community Reinvestment Agency (SLC CRA) is complete, and County staff are awaiting final billing.
· 875 S. Redwood Road (9 Line), Salt Lake City. A Phase I ESA for SLC CRA is in process.
· Big Bend (850 and 860 W. 9000 South and 8605 S. Millrace Bend Road, West Jordan). A Phase I ESA is underway. It is larger in scope than a typical Phase I because the property covers 65.83 acres across six parcels.
· Salt Lake Rio Grande, Market Street (340 and 344 S. 500 West, Salt Lake City). This is a new Phase I ESA request.

Kersten noted that the limited remaining contractual budget with Terracon is sufficient only for Phase I ESAs, and that no further Phase II ESAs can be funded under the 2023 grant. Taylor added that each Phase I in progress is expected to lead to a Phase II that can be addressed under the 2026 Coalition Assessment Grant. Salt Lake Rio Grande is known to need a Phase II, and Big Bend will likely need one.
A question was raised about whether funds would be returned from the Salt Lake Rio Grande Phase I. Taylor explained that it is a standard Phase I budgeted at $3,500. The property was previously approved for a Phase II, but when Terracon arrived on site, the property owner did not permit access. Because the Phase I had to be updated to maintain All Appropriate Inquiries (AAI) compliance, the process restarted with a new Phase I. The questions between the property owner and SLC CRA have since been resolved. The updated Phase I prepares SLC CRA for a property transaction and positions the property for a potential Phase II under the 2026 grant.
Kersten requested a motion to approve a budget reallocation for Midvale Public Works that adds $3,800 to the Phase II site investigation, which is in progress, and returns $3,700 to the overall grant budget. Kelly Bush motioned to approve the reallocation, and David Foster seconded. The motion passed unanimously. 
Kersten invited committee members and attendees to propose additional properties. No properties were proposed. Kersten asked members who know of upcoming transactions or properties that may need a Phase I ESA to contact Taylor Read, as the County hopes to fund one more Phase I before closing out the 2023 grant.
Kersten stated that this is anticipated to be the final Advisory Committee meeting for the 2023 grant, as the remaining funds are nearly expended and no further budget requests are expected. Any future meetings of the 2023 committee will be held as needed. Kersten thanked David Foster and NeighborWorks Salt Lake for their involvement over the years; Kelly Bush and Magna City for their partnership, which will continue under the 2026 assessment grant; Stuart Tsai for attending; and Joe Katz for providing the expertise of the Utah Department of Environmental Quality.

Kelly Bush motioned to adjourn. The meeting was adjourned.
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