Military Recreation Facility Development Review Committee Meeting

DRAFT Minutes
Tuesday, October 27, 2026 @ 2:00 PM
Zoom Teleconference

Listen to the audio recording here: Public Notice Website

Board Members Present: Chair Derek Brenchley, Vice Chair Dustin Grabau, Eric Hales, Dallin Koecher, Doug Smith, Max Covey

Board Members Excused: Ray Whitchurch

The complete official audio recording can be found at the link above. A summary of the discussions is presented as follows:

Agenda Item (1) Review and approve minutes from September 8, 2026 Military Recreation Facility Development Review Committee meeting. (3:17–4:06)

Dallin Koecher: Motion to approve the minutes as posted.

Eric Hales: Second.

All members present voted “aye” in favor. None were opposed. The motion passed unanimously.

Agenda Item (2) Lot 24 Boundary Adjustment Plat (4:07–9:24)

Presentation by Rob Donigan

Rob presented the Deer Valley East Village (DVEV) Plat A Second Amended plat adjustment affecting Lot 24, Parcel 1B, and Lot WT-1 (located north of the Galena 1 subdivision, across the street from the Grand Hyatt, and behind the ski services building).

The amendment cleans up lot boundaries between parcels:

- Adjusts the boundary between Lot WT-1 and Parcel 1B, shifting ground between the two parcels.

- Adjusts the Lot 24 boundary to absorb ground from Parcel 1B.

- Creates Lot 25B within the newly bounded Lot 24, designated for a future ski valet / ski storage building (which will return before the DRC for site plan review).

Staff recommended approval subject to one condition: that any cleanup items identified prior to recordation be reviewed and approved by the MIDA review engineer and MIDA legal counsel.

Applicant Comments:

- Max Bervy: Concurred with staff’s summary regarding the cleanup of the parcel boundaries and the creation of Lot 25B for ski valet/storage.

Board Action:

Doug Smith: Motion to approve the Lot 24 Boundary Adjustment Plat as presented by staff, with the recommended conditions.

Eric Hales: Second.

All members present voted “aye” in favor. None were opposed. The motion passed unanimously.

Agenda Item (3) Marina West Parcels Subdivision Plat - 2nd Amended (9:25–16:08)

Presentation by Rob Donigan

Rob presented the proposed amendment for Parcel MW-C1, situated on the east side of Highway 40, west of SR-319, and adjacent to/northeast of the J&M Marina Recreation Area.

The amendment dedicates a roadway through Parcel MW-C1 to provide primary access to the J&M Marina Recreation Area and the future development on Parcel MW-C1A.

Staff noted that the roadway dedication must be transferred to the J&M Marina Public Infrastructure District (PID) rather than Wasatch County as depicted in earlier drafts.

Dedication of the roadway splits the remainder of Parcel MW-C1 into two separate parcels: MW-C1A (to the east) and MW-C1B (to the northwest).

Staff recommended approval subject to two conditions, including verification that the owner dedication reflects the J&M Marina PID and that standard cleanup items be reviewed and approved by MIDA review staff and legal counsel prior to recordation.

Applicant Comments & Committee Questions:

- Max Bervy: Confirmed the revisions, confirming that the road dedication to the PID has been signed off and will be reflected in official records and the plat map.

- Richard Catten: Confirmed he reviewed and verified the ownership dedication revision to the PID.

- Doug Smith: Asked about the future viability of the triangular remnant lot (MW-C1B, ~5,800 sq. ft.) west of the road once setbacks are accounted for. Max noted he would review development parameters with their team, and Rob clarified that the small footprint is largely an acute-angle remnant resulting from the roadway entering perpendicular to SR-319.

Board Action:

Max Covey: Motion to approve the Marina West Parcel Subdivision Plat Second Amendment with the two conditions listed by staff.

Dallin Koecher: Second.

Board Action: All members present voted “aye” in favor. None were opposed. The motion passed unanimously.

Agenda Item (4) Adjourn. (16:09–16:34)

- Doug Smith: Motion to adjourn.

- The meeting adjourned at approximately 2:14 PM.

Meeting Attendees

- Derek Brenchley (Chair – Committee Member)

- Dustin Grabau (Vice Chair – Committee Member)

- Eric Hales (Committee Member)

- Dallin Koecher (Committee Member)

- Doug Smith (Committee Member)

- Max Covey (Committee Member)

- Morgan Nebeker

- Rob Donigan

- Grace Doerfler

- Selina Hadfield

- Paula Eldredge

- Richard Catten

- Jeff Benson

- Max Bervy

- Caytie Frampton

- Michael Kosakowski

- Derek Herndon

- Chrissy Barner