Moroni City Council Meeting/Public Hearings

November 15, 2018

7:00 p.m.

- MOTION TO START MEETING

MOTION Councilmember Thayne Atkinson to begin the Moroni City Council meeting.  SECOND Councilmember Bevan Wulfenstein.  All AYE.  MOTION carried.

ROLL CALL

Mayor Paul Bailey, Council members: Jenifer Lamb, Jed DeMill, Thayne Atkinson, Orson Cook, Bevan Wulfenstein and Recorder Carol Haskins.

- SUNRISE ENGINEERING ~ BRANDON STEPHENSON

UPDATE TO THE SAFE ROUTES TO SCHOOL GRANT

  - Brandon Stephenson presented a map as to the placement of the sidewalks.  It was the agreement of the council to move forward with the presented map.  They feel it is the safest route for the students.

  - Mayor Bailey and Councilmember Atkinson would like to have a public comment time put on the agenda for the January 17, 2019 meeting to answer any questions with the project.

  - Mr. Stephenson reported that a design meeting is scheduled for November 26, 2018.  The topographic survey is complete.  Stages of design completion will be:

December 17, 2018		30%

January 21, 2019		60%

February 25, 2019		90%

March 18, 2019		Final

  - After some discussion the Council requested the final design stage be set for February instead of March, advertise the project for bid by the end of February, a construction start date of early spring with a competition date mid August. Mr. Stephenson felt that would be attainable.

  - Council further discussed that if the bid comes in under budget they would like to add additional sidewalk from Main Street to 50 North along 400 East.

- EMPLOYEE BONUS AND RAISES

  - The Council discussed Bert Kendall attending Police Officers Standards and Training.  Bert will graduate early March and then return to work for Moroni City as an officer.

  - The Council would like Mayor Bailey to have Bert sign a commitment contract/agreement with the city stating his intentions to work for Moroni City.

  - Bert will continue to assist with utilities when he returns to work.

  - Moroni City will advertise for a new public works employee in February and hire March or April 2019.

  - Council agreed to have a city employee Christmas party.

  - Employee bonus was discussed.

MOTION Councilmember Jed DeMill to increase Bert Kendall’s wage to $20.00 an hour.  SECOND Councilmember Thayne Atkinson.  All AYE.  MOTION carried.

MOTION Councilmember Thayne Atkinson to raise Randy Larson’s wage from $14.50 to $16.50 an hour.  SECOND Councilmember Bevan Wulfenstein.  All AYE.  MOTION carried.

MOTION Councilmember Jenifer Lamb to approve bonuses as discussed.  SECOND Councilmember Orson Cook.  All AYE.  MOTION carried.

- MAYOR’S REPORT

  - Christmas Party- Bevan Wulfenstein family will provide entertainment.  Mayor Bailey will confirm date and arrange for someone to cater the event.

- COUNCILMEMBERS REPORT

  - Jed DeMill

The Freezer at the Opera House has stopped working.  It was the consensus of the Council to purchase a new upright freezer instead of fixing the current industrial freezer.

  - Thayne Atkinson

The City Christmas party is scheduled for December 24 at 6:00 pm.  Miss Moroni will put on a program, Santa will be coming and Tyler Bailey has offered to put together the candy bags and hand out to all that attend.

  - Jenifer Lamb

  - Orson Cook

The Request for Proposals have been mailed.  Council will make a decision at the January 2019 council meeting.

  - Bevan Wulfenstein

Discussed concerns regarding weed control and fertilizer at the city parks and cemetery.

- FINACIAL REPORT

- ACCOUNTS PAYABLE

MOTION Councilmember Thayne Atkinson to approve the accounts payable.  SECOND Councilmember Jed DeMill.  All AYE.  MOTION carried

- APPROVAL MINUTES

MOTION Councilmember Jenifer Lamb to approve the minutes of July 19, 2018.  SECOND Councilmember Thayne Atkinson.  All AYE.  MOTION carried.  Councilmember Bevan Wulfenstein abstains.

MOTION Councilmember Jed DeMill to approve the minutes of September 20, 2018.  SECOND Councilmember Thayne Atkinson.  All AYE.  MOTION carried.  Councilmember Bevan Wulfenstein abstains.

MOTION Councilmember Thayne Atkinson to approve the minutes of September 27, 2018.  SECOND Councilmember Orson Cook.  All AYE.  MOTION carried.

- ADJOURN

MOTION Councilmember Jenifer Lamb to adjourn.  SECOND Councilmember Jed DeMill.  All AYE.  MOTION carried.  9:17 p.m.