Town of Tabiona Council Meeting

Tabiona town Hall

Tabiona, Utah

April 9, 2019

Those Present: Charlie Strebel, Dalas Jones, John Breakfield, Kelsey Carter and Jenny Giles

Absent: Jeremy Curry

Also Present:  Aaron Averett and Aaron Jensen (Sunrise Engineering)

Mayor Charile Strebel called meeting to order at 6:06 p.m.

John Breakfield makes motion to approve March minutes as written, Kelsey Carter seconds the motion.

Curtis Livingston from Rural Water was unable to attend the meeting. He will be put on the agenda for the May meeting.

Kelsey Carter updated the Council on the CIB meeting he attended in Vernal.

Aaron Jensen and Aaron Averett from Sunrise Engineering presented to the Council a project kick off. They were trying to narrow down which plan of action the Town Council would like to take with the water project. The Council decided they would like to break down the project into two steps. They would first like to get all the easements and right away through tribal lands all up to date. Then step two would be to upgrade pipe, water storage tank, develop springs and improve system. Sunrise also took the Towns General Plan that was done in 2015 to review and will be back on the agenda in May for project update.

Jeremy Curry asked to be moved to the May council meeting.

Cemetery and lawncare bid proposals were reviewed and the council agreed to post the bids. Bids will close at 5:00 on May 13 and will be rewarded on May 14 in the regular council meeting.

Duchesne County School District has asked that we give them access to view the PTIF account that was set up for the Community Center Project.

The Council agreed that they did not think it was necessary for the school district to have access to the Towns PTIF account. They agreed that receipt for payment on the loan would be adequate.

John Breakfield makes motion that we do not allow access for the school district to view our PTIF account Dalas Jones seconds the motion. All in favor.

Community Center agreements were addressed. Council agrees that anyone who is 21 and older pay the head of household cost of 12.00 per month for a pass.

Financial Review and Approval of Checks.

Mayor Charlie Strebel called meeting to adjourn at 8:45p.m.