MINUTES

Antimony Town Board Meeting

Thursday February 6, 2020

7:00 p.m.  Community Center

Mayor: Shannon Allen

Board Members:   Leon Twitchell,   Becky Dean.

Clerk:   Roma Henrie

Fire chief:

Public/visitors:    Ensign Engineering - Tyson Jewekes,  Kelly Chappell

WELCOME & MINUTES:  Mayor Allen welcomed everyone to Board Meeting at 7:00.   Mayor then asked for the minutes from January to be read by Roma Henrie.  Becky Dean made a motion to accept the minutes from January meeting with no corrections.   Leon Twitchell seconded the motion.  The motion passed unanimously.

ENSIGN ENGINEERING

WATER

Water under USDA will not consider it unless all environmental assessments completed prior to application for funding.   Any funding from other sources that town applies for must have these assessments done prior and town must pay bill.   Bill is about $14,500 for the assessment.  Assessment will be good for 3 to 5 years.   Ensign will coordinate the assessment with Fish and Wild life, Environmental Habitat, Army Core of Engineer,  Tribes and several others.   Town currently has $105,000 in the water fund.  Options - Drinking Water (loan 30 years),  CDBG (limited to $250K ), CIB, USDA RD fund (loan out 40 years). 50/50 chance of getting $1Mil.  SAMS number expires in June and they recommend that it be renewed and kept current.

Mayor will check with land owners on 3 optional sites,  Mike Gray, Greg Black and Greg Shields.   Mayor will work with Cemetery Maintenance and have him pull up floor and look for old well.

Leon Twitchell made motion to fund an environmental impact study with Ensign.  Becky Dean seconded motion.   Motion carried.

FIRE DEPARTMENT - Brian, Kasey, Leon, Jason put fire hoses in trucks.

State came to inspect the old fire truck that they gave to the town.  Mayor informed them it had been sold and money reinvested into fire hoses.   Town has not heard further from State.

SIDEWALKS -  Thompson’s  did not make it so far to lay down the sidewalks.   They have a lot of houses that have taken priority.   They know the Antimony sidewalks need to be done by June.  They say they will come as soon as weather breaks.

A letter came in December giving second funding  for 2021 year.  Mayor needs to sign and return   So now 2 funding cycles have been allocated.   Second section was from Merc to bridge but a request has come to consider running one from Montague to Rockin’ R on opposite side of road.   There is a lot of foot traffic in the summer.  Mayor will talk to UDOT.   County offered to help with materials and funding.

Leon Twitchell made motion to accept second funding for sidewalk for 2021.  Becky Dean seconded motion.   Marcus chose to withhold vote in case of conflict of interest.

Town funding can come out of road funds.   Bremner delivered road base as part of the town share.  Carson spread dirt which will come from road funds - $160.

New Business licenses - Need to sign license for:     Merc, Rockin R, Oyler Water tank company,  Gleave Coyote Creek wood shop, Cox Creekside Inn trailer court,  Henrie trailer  court, Airbnb - Porter, Dean.

Leon Twitchell made motion to accept business licenses.  Becky Dean seconded motion.

Roads - The town got CIB grant of $325K  to redo roads.  Contract came in mail,  Mayor and Clerk to sign and return.   PTIF escrow account set up.  Town agreed to pay $175K for a total of $500K.   Roma to have PTIF accounts transfer money for town share.

Ensign presented design for project.  They came early and identified what needs to be done.    Dry wash road chip seal first half, grading and double chip seal second half.   Parker Mt road chip seal.   Mt Dutton road grading.   Bench road to Buckskin ranch is bad; grinding, double chip seal;  after that to cattle guard will be double chip seal.  Roads are decaying at approaches.   Parker Mt road needs barrow ditch but it has limited space with fences on both sides and water meters.   Bench road needs good ditches because of standing water issues.  Need a place to store road supplies and dump dirt from ditches.

Park -  basket ball standard fell down in strong winds, metal fatigue.  Marcus was given permission to fix/repair it out of capitol funds.

Water - letter from department drinking water.   Revisions were approved, come January 2020,  our water system not pass inspection for CCR  at that time and they gave us to April to complete corrections.    Kasey to get with inspector who came in December 2018 and figure out what Antimony town needs to do.

New water test  for 2019 needs to be turned in.  CCR have not been done for 2019.   Roma to contact Division of Drinking Water.

Marcus need to lock down meters across from Kasey metal sheds.   One on north owned by Loyd Twitchell and Kenny King owns south one.   Someone is using Kenny’s.  It is reported that  Don Smith bought the meter but there has been no transfer of water certificate.   Board agreed to send a bill to Don and ask for transfer fee.

It was rumored that Kerry King’s son bought property from Chad Stewart, next to Ken Roberts.  Roma sent water bill to Chad because she had not heard anything official and had no transfer of meter certificate notice.  Chad called her about bill.   She told him the situation.  He sent a check for water bill, $96 and also $100 for meter certificate transfer.   He did not have address for new owner.

Leon Twitchell made motion to accept water transfer from Chad Stewart to Kerry King.  Becky Dean seconded motion.

Landfill –

Closed for the winter  Leon Twitchell worked 0  hours in January; Judy Green had 0  hours in January.

Yearly report due; Leon filled out and signed form.

Leon said recycling center came and took the metal.  They have not paid town yet.

Leon would like to acquire the East corner section from BLM.  He would like permission to call them.  Board gave him the go ahead.    He has tried to call but not been able to reach them.

Mail -

Papers for  Capitol Improvement CIB/CDBG list were submitted by  January 8th.   1 year put drill well for culinary water $1,000,000.  CIB, CDBG, and  drinking water.    2-5 year list put down $100,000 for sidewalk replacement.   CIB, CDBG, and UDOT.

Marcus needs some safety signs/equipment for when he works along road side.   He can buy those from water fund.

Finances

Made checks to:  So Central Communication,  Garkane power,   Garkane Propane, Roma Henrie clerk salary for January,  Marcus Gleave for town  maintenance in January, Central Utah Health Dept for water testing,  Dalton TV for Oct - Dec, Carson Westwood for back hoe work on water, park shed,  and sidewalk dirt.

Leon Twitchell made a motion to approve the expenditures for January.    Seconded by Becky Dean.   Motion passed unanimously.

Mid Utah radio sent bill for $150 for radio broadcast of basket ball games.

Leon Twitchell made a motion to approve the expenditures for basket ball games on mid Utah radio.    Seconded by Becky Dean.   Motion passed unanimously.

Board signed off on expenditures for fiscal year to date and January document as provided by clerk.

Roma completed 1099 forms and mailed to 3 people who made over $600;  Marcus Gleave, Leon Twitchell, Roma Henrie.

Public Comments - Mayor asked for water deficiency report to be put on next month’s agenda.

ADJOURN:     Leon Twitchell made a motion to adjourn.   Becky Dean   seconded it.  The motion passed unanimously.   Meeting adjourned at 9:00   PM.

AGENDA

Antimony Town Board Meeting

Thursday, February 6, 2020

7:00 p.m.  Community Center

Town Board meeting with Welcome, read and approved minutes

Oath of office for Kasey King

Fire department -

Ensign Engineering on water funding from USDA and roads project

Roads -  new sidewalks,  CIB funding

Business licenses  for 2020

Water -   report on lead and copper due

Landfill - yearly survey

Park

Mail

Finances – Review and approve expenditures for month-  last fiscal year for Auditor.

1099 forms completed and mailed to 3,  Marcus Gleave, Leon Twitchell, Roma Henrie.

Public Comments

Adjourn

PREVIOUS MONTHS

Fire Department

Soffit is falling down and is full of birds and nests.

Marcus would like to build a closet across back of conference room to store things that need to be kept from freezing.

Water problems from other months

Meters Readings - problems with meters and/or leaks – see list.  Marcus is working on leaks first.

Max Ricketts meter is running fast.   Roma notifed family in September water bill of possible leak and suggested them come to Utah and check it out.

Wiley/Holt meter is broken,  needs to be replaced.  Seemed to be accurate on Sept 1 reading??

Nichols meter is broken and not turning over.

Black corral's is not working.   Gravel shuts line off, Jumps, and Needs to be moved.

Houston’s meter is in backwards.

Brian Stull #60  meter running backwards.

Leak by Roger Gleave’s house, line needs to be fixed.

Meters by Todd Hall basement are all filled with dirt

2 of the Meters at Bill Sellers are turned off, filled with water and dirt.

Gericke’s new meter is leaking.

Tom King meter by Gericke corrals is leaking.   Marcus was told to turn it off and lock it because it is not in any name and no one pays the bill for it.

New Meter Requests - from previous months

Marcus Gleave shop meters need to be put in.

When he pays, Alan Issacson needs new meter as well.

Todd Hall 2 by basement, need to notify him of start of billing.

FROM PREVIOUS MONTHS

New Water Meter charges - recommendation to raise fee higher than $2000.  Ensign said legislative will not allow a moratorium on water meters.  It is not a way to control growth.  There is a water funding program available right now.  Used in emergency to help communities find water under drought situation.   Cannot be used for water rights but can be used for construction; up to 1 mil.  They recommend an impact fee of $3500 on top of meter charge of $2000.   Roma needs to add to water meter application.   Ensign recommends that more than a typical single family dwelling, the town raise the impact fee proportionally. Roma needs to add it to the form.

Previously, Becky Dean made a motion that town starts charging a $3500 impact fee along with current $2000 fee, effective today’s date.   Kasey King seconded motion.   Motion passed unanimously.

Multi family dwelling on one meter on same property.

Situations currently - Kirk Smith, Jerry Argyle, Todd Hall basement/trailer, Paul Cobb, Kenneth Riddle trailer and log cabin, and Rockin R.

Snyder’s have already extended meter to second house.

Doug Higgins paid for extra meter for second house.  Doug now wonders if he can sell his meter back to town or to someone else that is on Garfield Co line and just use one meter for his house and barn.  Town cannot really pay back for the meter and disconnect the meter.   Can Tim buy it and run it to his stack yard?   He cannot move it over the county line,  he will have to run water line from where meter is currently sitting.  Board will think on the issue until next month.

Must sign an agreement that it will be approved but if they sell property to two different buyers, it will not be transferred to two owners.   Rural water is willing to help draft an agreement.  Rural water also has money to buy more water.  Mayor talked to Curtis Ludvigson.  Mayor will write up plan for multi family dwellings on one meter.

Mayor talked to new Garfield County planner at the Lieutenant Governor’s visit/breakfast.   He will write the ordinance for this multi family dwelling property meters