STATE OF UTAH

COUNTY OF SEVIER

TOWN OF ANNABELLA

TOWN COUNCIL WORK MEETING

February 19, 2020

Minutes for the Town Council Work Meeting held Wednesday, February 19, 2020 beginning at 6:00 p.m. at the Annabella Town Council Chambers, located at 295 East 300 North, Annabella, Utah.  Mayor Brent Christensen conducting.

- ROLL CALL

- CULINARY WATER IMPROVEMENT PROJECT REVIEW & INCREASE IN FUNDING REQUEST/AWARD BID

- ADJOURN

1.	ROLL CALL.  Roll call was answered by Mayor Christensen.  In attendance were Councilmembers Jill Anderson, Ken Blackburn, Hayven Dunn, and Kelvin Johns.  Tina Mitchell, Clerk, and Scott Thomsen, Maintenance Supervisor, were also in attendance.

2.	CULINARY WATER IMPROVEMENT PROJECT REVIEW & INCREASE IN FUNDING REQUEST/AWARD BID.  Jacob Olsen and Parker Vercimak, Jones & DeMille, were in attendance to discuss funding for the culinary water improvement project.  Jacob Olsen explained that the original funding amount from Rural Development was $527,000 loan, $250,000 grant, and $43,000 applicant contribution for a total of $820,000.  Parker Vercimak added that the lowest bid of $807,479.60 from Jackson Excavating was $164,306.20 higher than expected.

Mr. Vercimak explained that with the additional scope of work and SCADA redesign, the extra engineering fees will be $12,000.  Jones & DeMille are willing to waive $4,000 if the Town will pay $8,000.  Bond closing costs were also discussed.  The Town discussed two different bid options with the additive alternatives and decided on option two; exclude the catwalk and pond pressure transducer.  Total construction costs for the option chose were $847,853.58.  Total probable cost (with 5% contingency) of the project, which includes engineering and professional services, totals $993,854.

Mayor Christensen then asked for a vote rewarding the bid.  Kelvin Johns abstained from voting, citing conflict of interest on account of his employment with Jones & DeMille

Councilmember Blackburn made a motion to request additional funding from Rural Development for the Culinary Water Project and to approve Jackson Excavating, Inc. as the lowest responsible bid. The motion was seconded by Councilmember Dunn and the motion carried unanimously.

3.  At 6:54 p.m. Councilmember Anderson made a motion that the meeting adjourn. The motion was seconded by Councilmember Blackburn and the motion carried unanimously.

Minutes of the Town Council meeting held on Wednesday, February 19, 2020 were approved this 12th day of March, 2020

________________________			__________________________

Brent Christensen, Mayor				Tina Mitchell, Town Clerk