1| Page Council Meeting________________________________________________February 24, 2020

REGULAR MEETING OF THE HENEFER TOWN COUNCIL

February 24, 2020

Special Meeting of the Henefer Town Council

Henefer Fire Station

310 S Henefer Rd.

Henefer, UT  84033

Minutes of the Special Meeting of the Henefer Town Council held February 24, 2020 in the Henefer Fire Station, 310 S Henefer Rd., Henefer, UT  84033

Roll Call:  Mayor Kay H. Richins, Matthew Shill, Detton Fawcett, Shelley Richins, Karen Ovard, Doyle Ovard, Cheryl Ovard, Bryan Deeter, Todd Richins, Micah Richins, Roger Fowles, Brent Ovard, Casey Ovard, Trevor Hale, Tim Richins, Jared Richins, Kent Trussell, Brett Richins, Todd Perkins, Katie Kourianos, Molly Betebenner, Gary Stewart, Jim Brooks, Myron Richins, Lorin Fawcett, Waneta Fawcett, Everett Ovard, LaNae Ovard, Shirley Dearden, Sydney Richins, Richard Butler, Grant Dearden, Lisa Richins, Randy Judd, Judy Roath, Bob Roath, Grant Richins, Mr. Stanley, Blake Schroeder.

Mayor Kay H. Richins opened the meeting at 7:00 p.m.  The Pledge of Allegiance was let by Roger Fowles.

The first item on the agenda was a report on the upcoming UDOT projects that will affect Henefer over the next 2 years.  Mayor Kay Richins introduced Todd Perkins, Katie Kourianos, and Molly Betebenner from the Utah Department of Transportation.  The Public Involvement Consultant, Katie Kourianos, addressed the public first.  Katie explained that during 2020 and 2021, UDOT would be doing safety improvements to I-84 outside of Henefer, as well as, improvements to 3 bridges on SR-65 as you enter Henefer.  The bridge projects need to be performed to enhance the structure of the aging bridges.  Katie presented a slide which gave an overview of the projects.  Katie explained that in the summer and fall of 2020, UDOT will be doing asphalt resurfacing from Exit 112 to Exit 119 on I-84.  UDOT will also be installing new cable barrier along the median in this same area.  This project will result in single lane closures as well as ramp closures at the interchanges.  In the summer and fall of 2021, the bridge projects will begin.  The Railroad Bridge and the Weber River bridge will be rehabilitations.  UDOT will be improving and strengthening these structures.  Katie explained that the bridge over I-84 will be a full reconstruction.  Katie informed the public that construction on the Devil’s Slide bridge will begin in the fall of 2020.  This construction will require a detour through Henefer.  UDOT will not begin the Henefer bridge projects until the Devil’s Slide bridge project is completed.  Kent Trussell inquired if both lanes of I-84 would be closed during resurfacing.  Todd Perkins, project manager, explained that at least 1 lane would be open in both directions.

Katie explained that UDOT is currently in the design phase of the projects.  Plans with specifications that the contractor will have to meet are currently being drafted.  A contractor has not been selected yet.  Once a contractor is selected, UDOT will have a better idea of the schedule and phasing of the projects.

Todd Perkins explained the bridge phasing.  Todd explained that the bridge projects will begin in 2021.  The project will encompass all 3 bridges on Exit 115.  The Weber River Bridge will have the deck replaced and also the barrier along the sides.  This could result in a complete closure for possibly 1 month.  The Railroad bridge is wider, so during the rehabilitation, it will be 1-way traffic for approximately

2| Page Council Meeting________________________________________________February 24, 2020

2 weeks.  Todd explained that the main bridge over I-84 will take 4-5 months and will be completely closed for the duration of the project.  Depending on phasing, it is a possibility that the ramps could remain open.  Todd Richins explained that you will have to take Exit 112 to enter Henefer if you are travelling Westbound on I-84, due to Exit 115 being closed.  Lisa Richins expressed concerns for school bus routes during the construction.  Lisa explained that it would be a huge expense to the North Summit School District and would greatly increase bus times for students.  Katie suggested that Lisa leave her contact information so that the bus routes could be worked out in more detail.  Roger Fowles inquired which Devil’s Slide bridge would be under construction.  Todd informed him that it would be the bridge over the river.  Todd explained that the Henefer bridge projects are under the direction of UDOT Region 2 and the Devil’s Slide bridge project would be under Region 1.  Both regions are in direct communication to plan the projects.

Tim Richins explained that Summit County would be applying an overlay on the Old Echo Rd. during the summer of 2020.  This project should take approximately 1 week.

Katie explained that UDOT has a 24/7 hotline, email, and a website to address comments and concerns during construction.

Todd Richins explained that the 2020 projects will not have much impact on Henefer.  The 2021 bridge projects will have significant impact on Henefer for approximately 5 months.

Next on the agenda was Bryan Deeter, from JUB Engineering with updates on the secondary water project.  Bryan explained that funding from the Board of Water Resources had been approved.  Bryan gave a brief over view of the secondary water project:

- 41,600 ft of 4 – 12 in pipe

- Customer Meters

- 4 acre/ft Reservoir

- 10 HP Pump Station

- 7600 ft of Canal Lining

Bryan explained that the reservoir would be located on property that Henefer Town owns by the Henefer Cemetery.  Bryan presented a map of the proposed piping throughout Henefer.  Myron Richins inquired where the pump would be located.  Bryan informed the public that the pump would be on the big ditch.  Grant Richins expressed concerns for the pumping schedule from the ditch.  Bryan explained that water would be pumped to a reservoir from a wet well located on the ditch.  Bryan explained that the system is not designed to only pump every 19 days.  It would have to be a consistent pumping rate.  Bryan explained that the issue of the pumping from the ditch would have to be discussed with the ditch company.  Kent Trussell inquired if piping would be put in existing ditches along the side of the roads.  Bryan informed the public that lines would not be placed in existing ditches.  Roger Fowles inquired how deep the piping would be.  Bryan explained that the piping would be PVC pipe approximately 2 ft. deep and that the system would be designed to drain in the fall to prevent freezing.  Grant Richins inquired if laterals will be ran to the property line.  Bryan explained that the laterals will be ran to the property line and property owners will be responsible to hook up to the secondary water.  Each connection will require a visual inspection to prevent cross contamination.  Micah Richins inquired if it would be Henefer Town’s responsibility to hire an inspector for connections.  Bryan explained that since the

3| Page Council Meeting________________________________________________February 24, 2020

secondary water system belongs to Henefer Town, it would be their responsibility to have an inspector present when connections are made.

Bryan explained that approximately 1 ½ miles of the Henefer big ditch would be lined with a 45 mm EDPM liner for water savings.  Bryan presented photos of other ditch lining projects.  Grant Richins inquired how animals would be prevented from entering the ditch and damaging the lining.  Bryan explained that fencing for the entire ditch, with fenced livestock watering areas, is included in the budget.  Grant inquired how the ditch will be cleaned.  Bryan explained that the only cleaning is occasional silt removal from the bottom.

Bryan gave an overview of funding.  The total projected cost is 3.4 million dollars.  Henefer has obtained a 1.5 million Watersmart Grant from the Bureau of Reclamation.  Henefer has also secured a 1.5 million dollar loan from the Division of Water Resources.  This will be a 1%, 25 year loan, with annual payments of $71,000.00.  The estimated customer bill for secondary water will be $30.00/month for entire year. Bryan explained the secondary water project schedule as follows:

- Final contract expected in March

- Loan closing in July

- Design on piping is 50% complete

- Pump station and reservoir is not yet complete

- Environmental compliance 50% complete, with final completion in September.

- Completion of final design in August

- Project bids in September

- Construction in fall/winter 2020

Roger Fowles inquired how the secondary water would affect flood irrigating of town lots.  Mayor Richins explained that the flood irrigating of town lots would probably be discontinued unless property owners have shares in the West Town Ditch.

Jason Richins explained that the secondary water would correspond with the ditch schedule. Watering would probably begin May 1 and end October 1.  Jared Richins inquired if the system is designed to drain.  Bryan explained that the system will be designed to gravity drain in the fall and it will need to be recharged every spring before use.  Bryan explained that the operating pressure of the system would be 50 – 60 lbs.

Lorin Fawcett inquired if Henefer Town had enough water shares to water the entire town.  Mayor Kay Richins explained that there are many issues regarding shares that will have to be worked out.  Bryan explained that in other communities, shares have been put in a pool for lease by citizens that don’t own water shares.

Bryan explained that Henefer’s water sources are at capacity.  Bryan explained that due to the hydrology of the area, there is no indication that Henefer could drill a significant municipal well.  This is the most reasonable way to extend the culinary water sources.

4| Page Council Meeting________________________________________________February 24, 2020

Lorin Fawcett expressed concerns for the availability of water to down stream shareholders during pumping for secondary water.  Bryan explained that the amount of water savings from the lining of the ditch will almost be enough to run the secondary system.  Bryan explained that Henefer Town would have to meet with shareholders in the ditch company to discuss the watering schedule so that the secondary water system would be feasible.  Karen Ovard inquired if connection to the secondary water system would be a requirement.  Mayor Kay Richins explained that unless everyone connects to the secondary system, it will not help with the current water shortage.  Mayor Kay Richins explained that there are still many issues that need to be discussed regarding the secondary system.  Bryan explained that this system will free up culinary water to provide for additional growth over the next 20 years.

_______________________	_________________________

Kay H. Richins, Mayor		Shelley D Richins, Town Clerk