Minutes of the City Council Work Session held on October 15, 2019. 

WORK SESSION 

CONDUCTING:  Mayor Wendy Pray

COUNCIL PRESENT:				STAFF PRESENT:

Mayor Wendy Mayor Pray				Jody Stones, City Recorder
Council Member Dorel Kynaston			Corbett Stephens, Public Works
Council Member Kari Malkovich			Chris Helvey, Financial Dir.
Council Member Paul MacArthur			Craig Northup, Fire Chief
Council Member Robert Ottley
Council Member David Pratt

Mayor Pray called to order the Work Session for the City Council for the City of Woodland Hills at 6:05 pm.
1. Bid for Loafer Drive Connection 

Mayor Pray distributed a copy of the bid to the council.  

The City Recorder read to the council a letter from LEI dated October 15, 2019.  The letter was from Ben Tuckett and it read as follows: 

“To Whom it May Concern, 

We understand that the city council is scheduled to review the costs associated with completing Loafer Drive in their meeting this week. It should be known that the grading quantities that Ted Hone used to create his bid were preliminary estimates because of the lack of information at the time of bidding. It is likely that the grading costs from the bid will increase significantly based on our initial review of the attached geotechnical study that was recently done at the site. The study notes that much of the existing fill material may need to be removed and replaced. We are reviewing this now and will discuss it further with CMT. We should have a better idea of what the new quantities and costs will be after having a chance to review the geotechnical engineer’s recommendations with the city and with Ted. We would recommend that the city council keep this in mind as they review this project.”

The estimated cost of the project is roughly $80,000. 

Council Member Malkovich asked if it is the cost of the total project. 

Corbett Stephens the $80,000 includes asphalt. 

Council Member Pratt wanted to know why the bid came back with unknowns. 

Corbett Stephens indicated that the city is getting bids back like the one it received is because the city is acting as the developer.  

Mayor Pray mentioned the estimate is at $78,000 but the letter from LEI says it could be significantly more. 

Council Member Henry added the city is only looking at doing roughly 300 feet.  

Corbett Stephens noted that this is a total cost for the road, curbing, storm drain, road base, subbase and asphalt. 

Council Member Kynaston questioned if Ted Hone is the lowest builder. 

Corbett Stephens expressed that without a topo it is only an estimate. 

Council Member MacArthur would like to know what the significant increase might be. 

Corbett Stephens conveyed the cost is an unknow until the project starts and the contractor is able to determine how bad the sub-base is. 

Council Member Malkovich was concerned with the one this one project taking over a quarter of the road budget. 

Council Member Pratt believes Loafer Drive to be the city’s number one priority. Cost of roads is going up. He asked what would the council rather do?

The City Recorder commented that the highest priority needs to be Northview Circle because of the moratorium.  The estimation for Northview is $287,000.  

Council Member Malkovich commented that the road budget would be gone until the July 2020 budget just in doing Loafer and Northview Circle.  She felt there were other projects that need to be focused on as well.  

Council Member MacArthur raised concerns with being able to do normal day to day repairs.  

Council Member Kynaston wanted to know if there was any saving in combining the bids. 

Mayor Pray asked what the council’s next step was. 

Council Member Pratt would like to cap the city’s risk. He expressed had the project been done four years ago the project would have cost less.  It is the right thing to do.  He believes this is a good lesson for the council to learn from. Putting off projects, especially in the economic climate is sometimes more painful than doing them and the city needs to maybe evaluate that aspect. 

Mr. Stephens believes the only way to cap the risk is to get all the information first.  

Council Member Kynaston wants to be assured that the council will move forward with Northview Circle. 

Council Member Malkovich needs to figure out where the funds will come from for the regular maintenance of the roads. The council knows there will be other incidents that come up 
between now and June 30th that will require funds for road repair.

Council Member MacArthur felt there would still be roughly $40,000 left in the budget. 


2. Pressurized Irrigation 
Corbett Stephens explained that Central Utah Water Conservancy District is working on extending the pressurized irrigation line down Salem Canal Road.  In 2004, the City Council signed a contract to be a participating member with Central Utah Water Conservancy District and bringing pressurized irrigation to the city.  Mr. Stephens mentioned he met with Bruce Ward, the City Engineer for Salem and Royce Swenson, City Manager for Elk Ridge about trying to do a joint venture or cooperative between, between the three cities that would combine all three turnouts. He also discussed with them the possibility of doing a retention basin in Woodland Hills. The irrigation water would only be for new development on that lower section.  He feels that water is always going to always be a big issue and being able to get secondary water may help relieve some of the burden on the culinary water system.  
Council discussed the cost of participating in Central Utah Water Conservancy District and having a study done to determine if pressurized irrigation in the city is feasible. 

Mayor Pray closed the work session at 6:43 p.m. and called to order the City Council Meeting. 

CITY COUNCIL MEETING 
CONDUCTING:  Mayor Wendy Pray

COUNCIL PRESENT:				STAFF PRESENT:

Mayor Wendy Mayor Pray				Jody Stones, City Recorder
Council Member Dorel Kynaston			Corbett Stephens, Public Works
Council Member Kari Malkovich			Chris Helvey, Financial Dir.
Council Member Paul MacArthur			Craig Northup, Fire Chief
Council Member Robert Ottley
Council Member David Pratt

PLEDGE 
Council Member Henry invited all those who wished to stand to please stand for the Pledge of Allegiance. 

INVOCATION 
Council Member MacArthur offered the invocation. 

PUBLIC COMMENT
Todd Tueller expressed they are frustrated with the building permit process.  They have been working on gathering all the information to submit to start the permit process and it recently came to their attention that the council passed a new ordinance which would require them to get a Natural Hazard Assessment Study. They have received a bid for a study to be done and the bid came back at $15,000. The assessment outlined that a trench would need to be dug that was 300 feet long and 20 feet wide.  He believes that in 2007 an assessment was done by the city and most of the mitigating factors were on the city property.  They are wanting to build their dream house. He is requesting assistance on how to proceed and get a permit and would propose that they be grandfathered.  
Mayor Pray wanted to know how more about the hazard study done in 2007 and if the Tueller’s could use it. 
Corbett Stephens felt it would be up to the engineer. In 2007, a study was done by Don Mecham.  The study identified and addressed the issue and then the homeowner needs to mitigate the potential risks to their property. The city is not qualified to make a determination of what needs to be done, rather it is up to the engineer to see if the study the city had done in 2007 is adequate.  
Council Member Pratt reiterated the goal of the city is to protect the individuals who will reside in the home. 
The Mayor would like the Tueller’s to work with the City, but she realizes they need to mitigate the potential risks on their property. 
Council Member Pratt added that the council does not expect the Tueller’s to mitigate a problem for the entire city. 
Mayor Pray conveyed the Tueller’s need to do what they need to do and not wait on the city. 
Mr. Tueller would like to breakdown before finishing the mitigation. 
Mr. Stephens explained that sometimes mitigation efforts are in how the house is constructed. 
Council Member Pratt mentioned the gully above the Tueller’s property has had several avalanches.  Until the engineer decides it would not be wise to break ground. 
It was decided that the Tueller’s could take the 2007 study to their engineer and ask him to look at how to mitigate for their property.   

BUSINESS and DISCUSSION 
1. Bid for Loafer Drive Connection 


MOTION: Council Member Pratt made the motion to approve Ted Hone’s bid for Loafer Drive. 
SECOND: Council Member MacArthur seconded the motion. 
VOTE: Motion PASSED unanimously. 


2. Pressurized Irrigation 
[bookmark: _GoBack]MOTION: Council Member MacArthur made the MOTION to Approve a study to be done. 
SECOND: Council Member Malkovich seconded the motion. 
VOTE: Motion PASSED. 

MISCELLANEOUS 
Mayor Pray would like to have Corbett go and get bids for transportation to the water tanks during the winter. 
Council agreed. 
Mayor Pray reported the NRCS money has been approved and the FEMA funds were approved today. Council can move ahead with the purchasing of the property and design for the retention basin. 
Council Member Malkovich went over a tentative timeline for the project and a projected starting date. She assured the council that she will provide them with updates as the project moves forward. 
Council Member Henry brought to the council’s attention the email that was sent by a resident regarding a dog in the city.   
Council discussed the State Transparency Website and it not being user friendly.  The council would like a link placed on the city website. Mayor Pray does not want the city to do a duplicate system. 
Council Member Kynaston is working on cameras to facilitate live streaming of the city council meetings. 
Mayor Pray entertained a motion to close the city council meeting and move into an executive session. 

MOTION: Council Member Pratt made the MOTION to close the City Council Meeting at 7:47 p.m. and move into an Executive Session. 
SECOND: Council Member MacArthur seconded the motion. 
VOTE: Motion PASSED unanimously. 

Council entered an Executive Session at 7:52 p.m. 
EXECUTIVE SESSION 
The purpose of the executive session was to discuss property purchase. 
 
MOTION: Council Member MacArthur made the MOTION to ADJOURN the Executive Session and move back into the City Council Meeting at 8:35 p.m. 
SECOND: Council Member Henry seconded the motion. 
VOTE: Motion PASSED unanimously. 



CITY COUNCIL MEETING
Mr. Stephens informed the council he has been talking with different municipalities and he understands there is about 5 million dollars in grants for municipalities to help get started and he would like to pursue some initial discussions with surrounding communities about doing a co-op that would provide pressurized irrigation in the lower portion of the City. 

ADJOURN 
MOTION: Council Member Pratt made the MOTION to ADJOURN the City Council Meeting. 
SECOND: Council Member Henry seconded the motion. 
VOTE: Motion PASSED unanimously
The City Council meeting was adjourned at 8:40 p.m. 

