THE FOLLOWING RESTATED AND AMENDED HERITAGE VILLAGE DEVELOPMENT AGREEMENT FOR THE HERITAGE VILLAGE DEVELOPMENT PROJECT, ENTERED INTO THIS ____ DAY OF JULY, 2013, AMONG HERITAGE BUILDERS, LLC AS THE DEVELOPER OF CERTAIN REAL PROPERTY LOCATED IN PAYSON CITY, CENTRAL BANK, AS LANDOWNER WITHIN THE HERITAGE VILLAGE DEVELOPMENT, AND PAYSON CITY CORPORATION, A MUNICIPALITY AND POLITICAL SUBDIVISION OF THE STATE OF UTAH.

RECITALS

- This Agreement has been completed to address issues including but not necessarily limited to:

- Definitions of this Agreement.

- Acceptance clause.

- No transfer of development obligations.

- Relationship with annexation agreement.

- Project density and lot arrangement.

- Infrastructure, phasing, circulation and access to and from the development.

- Provision of electrical service.

- Geotechnical report.

- Dry Creek stabilization.

- Conditions of approval.

- Project amenities and landscaping.

- Design Considerations.

- Transition areas.

- Project conditions, covenants and restrictions (CC&R’s)

- Approvals from other entities.

- Assurance for completion of improvements and duration of the performance guarantee.

- Legal considerations.

- City, acting pursuant to its authority under §10-9a-102(2) Utah Code Annotated and in furtherance of its land use policies, goals, objectives, ordinances, resolutions, and regulations has made certain determinations with respect to the Project, and has elected to approve this Agreement.

- This Agreement includes four (4) attachments:

Attachment A	Preliminary Amended Plan and Proposed Amended Plats of Heritage Village Development.

Attachment B	Residential dwelling design elements, floor plans and elevations.

Attachment C	Project amenities and landscaping plan.

#### Attachment D	Legal descriptions of the Heritage Village Development.

These attachments are intended to be included as if in the body of this Agreement and regulated as such.

Now, therefore, in consideration of the mutual covenants, conditions and considerations more fully set forth below, Developer, Bank and City hereby agree as follows:

Section 1	Purpose and Intent of this Agreement			Acceptance by Initials

The Heritage Village Development includes ninety three (93) lots on which single family dwellings either have or will be constructed with landscaped areas held in common by the residents in the Project, and a commercial parcel.  The original Development Agreement between Pacific Development, who was the original developer of the Heritage Village, and Payson City, was dated August 29, 2007, and was recorded with the office of the Utah County Recorder on May 12, 2008, as Entry No. 55799:2008 ("Original Development Agreement").  Since that time, Pacific Development relinquished ownership of the Heritage Village Development to Bank as a result of a non-judicial foreclosure proceeding.  Bank subsequently has or will convey a portion of the Heritage Village Development and Project to Developer consisting of what are referred to in the exhibits attached and incorporated as part of this Agreement as Plat B and Plat C with Bank retaining the ownership of the commercial parcel designated as Plat D. Bank intends to sell Plat D to one or more third parties who will then develop Plat D for commercial uses consistent with the current zoning of that parcel as vested by the terms of this Agreement. The Parties intend for the residential phases of the Heritage Village Development, including Plat B and Plat C, to be developed as an Active Adult Community consistent with the approval(s) granted by the Payson City Council.

The Parties further understand and agree that (i) the Original Development Agreement is hereby superseded and restated, as amended by this Agreement; and (ii) neither Bank nor Developer has any liability, responsibility, duty or obligations under the Original Development Agreement. The Parties further acknowledge that final subdivision plats were approved and recorded, and certain lots have been sold and homes built on three (3) lots under the terms of the Original Development Agreement.  As part of this Agreement, the subdivision plats for the Heritage Village Project will be amended consistent with the terms and conditions of and exhibits to this Agreement.  This Agreement and the amended subdivision plats shall not affect the status of the existing dwelling units.

(The City acknowledges that Sierra homes own thirteen lots in the Heritage Village Subdivision, and has entered into a Real Estate Purchase Contract for the land located in the Heritage Village and, therefore,   the Developer has been authorized by Sierra Homes to sign this Amended Development Agreement in representation of these thirteen lots. See exhibit____. )

Section 2	Definitions							Acceptance by Initials

- Active Adult Community shall mean private and voluntary restrictions placed on all single family dwelling units within Heritage Village that require at least one adult in each dwelling to be at least fifty-five (55) years of age, as governed by the Housing for Older Persons Act (HOPA).

- This Agreement shall mean this Restated and Amended Development Agreement for the Heritage Village Development Project.

- Bank shall mean Central Bank and its successors and assigns.

- City shall mean Payson City Municipal Corporation.

- Heritage Village Development shall mean the Heritage Village Development as indicated in Attachment A, Preliminary Amended Plan and Construction Drawings of the Heritage Village development.

- Developer shall mean Heritage Builders, LLC.

- Dry Creek shall mean the drainage channel located along the north boundary of the Heritage Village Development.

- Parties shall mean of all of the parties to this Agreement including City, Developer, and Bank.

- The Project shall mean the development of Plat B and Plat C of the Heritage Village Development by Developer, which plats consists of the residential parcels of the Heritage Village Development.

Section 3	Age Restricted Community					Acceptance by Initial

The Parties acknowledge that Heritage Village Development is an Active Adult Community whereby at least one person in each dwelling must be fifty-five (55) years of age or older.  Developer shall assure that the Project shall be incompliance with and governed by the Fair Housing Amendments Act of 1988, U.S.C. § 3600, et seq., “Housing for Older Persons” exemption at 24 CFR part 100, subpart E (Housing for Older Persons Act, hereinafter: “HOPA”) and the Utah Fair Housing Act, U.C.A. § 57-21-1, et seq., (collectively, the “Fair Housing Acts”). The homeowner’s association may grant variances from the above restrictions, unless the granting of a variance would result in less than eighty percent (80%) of the residential units being occupied by one person fifty-five (55) years of age or older or would otherwise jeopardize the Project’s status as housing for older persons under the Fair Housing Acts. Developer agrees to develop, implement and maintain the “Housing for Older Persons” age restrictions in the Project’s respective policies, procedures, and CC&R’s.

Section 4	Acceptance Clause						Acceptance by Initial

# Developer agrees to complete the Project consistent with the Preliminary Amended Plan and Proposed Amended Plats approval granted by the Payson City Council including conditions, the development ordinances of Payson City, and any requirements included in this Agreement. Developer further understands that any modification from the approved Preliminary Amended Plan and Proposed Amended Plats of any phase must be approved in writing by both Developer and City. The Preliminary Amended Plan and Proposed Amended Plats are attached hereto for reference and graphic illustration only. The Design Guidelines and Standard Specifications of Payson City together with the approved construction drawings of the Project shall govern all construction activities for the Project.

## Section 5	No Transfer of Obligation					Acceptance by Initial

This Agreement is between City, Developer and Bank and no other parties. The Parties agree that Developer is responsible for all development improvements for the Project.  Developer agrees that there shall be no transfer of such obligation to any other person for the improvements of the Project required in this Agreement, unless approved in writing by City and Developer.  Failure to meet the obligations herein shall be the responsibility of Developer.  City, in taking procedural steps to ensure completion of the development of the Project, shall only be required to work with Developer, not any subcontractor, and Developer agrees to satisfy the obligations of this Agreement by whatever means necessary.  Transfer of ownership of Plat B and/or Plat C of the Heritage Village Development shall not release Developer from the obligations to complete the requirements of this Agreement.

### Section 6	Relationship with Annexation Agreement				Acceptance by Initial

Developer understands and agrees that the property in the Project was included in the Winegar Annexation and is subject to the provisions of the Annexation Agreement approved through a legislative act of the City Council on October 20, 1999. In particular, as an integral part of the consideration of this Agreement, Developer agrees to construct, at no cost to City, a non-motorized trail consistent with the design standards of City from the terminus of the trail in the Winegar Estates development through the Project along the Dry Creek channel. Developer agrees to provide City with an access, use and maintenance easement that allows public access to the trail as well as access for employees of City to properly maintain the trail and the Dry Creek channel. The granting of this access may include coordination with the owners of other easements if the trail is placed on any other easement in the Heritage Village Development.

Section 7	Project Density and Lot Arrangement				Acceptance by Initial

The use, density and configuration of the Project were established by the Payson City Council through approval of the original Heritage Village Development entitlement. Furthermore, the Payson City Council amended the layout on [insert date] to separate the attached units and reduce the overall density of the Project. Developer shall be entitled to the project density and the lot arrangement for the Project consistent with the approval granted by the Payson City Council in accordance with the development ordinances of City adopted and in effect at the time of the signing of this Agreement, together with the Preliminary Amended Plan and Proposed Amended Plats approval for the Project. If Developer desires modification of project density or lot arrangement for the Project, the request shall be processed consistent with the plat amendment process identified in the Payson City development ordinances. Each dwelling unit in the Project shall be used for single family living purposes only. It should be noted that the project entitlement allowed project density and amenities that differ from a strict application of the regulations in order to accommodate and enhance the age restricted nature of the Project.

Section 8	Infrastructure, Phasing, Circulation and Access Issues		Acceptance by Initial

All infrastructure and roadways in the Project must be completed, inspected and approved prior to the issuance of any building permits in the Project or any phase thereof.  To facilitate the completion of required improvements and project amenities in the Project, City accepts the improvement schedule herein for the Project.  All improvements must be completed in accordance with the approved drawings and must be consistent with the development ordinances of City.

Phasing of the Heritage Village Development is important so that as the development is constructed and occupied, residents will not be placed in an environment with confined private area and no green space or amenities in the Project. It is imperative that some amenities be included in the initial phase of the Project. Specific details including dimensions, design elements, improvement standards, and other information relating to project amenities is included in Attachment C to this Agreement. Developer agrees to complete all of the Project and related improvements in accordance with the following improvement schedule:

Plat B and Plat C:

Prior to issuance of any occupancy permit in the Project, the following improvements must be completed by Developer and inspected and approved by City.

- Install and repair utility infrastructure, sidewalks, and satisfy public safety provisions

- Complete indoor pool

- Landscape near clubhouse and install patio, sod, visitor parking and surrounding sidewalk

- Complete entryway landscaping

- Improve storm water basin

- Complete and repair perimeter fencing

- Reorganize homeowner’s association and perform first meeting

No more than thirty (30) building permits in the Project will be issued until the following improvements are completed by Developer and inspected and approved by City.

- Clubhouse finished and furnished

- Complete and repair public non-motorized trail and pedestrian crossings

- Install required fencing along north-south trail system

- Swimming pool operating

- Improve private open space area – landscaping, walking paths, horseshoe pit, benches, and bocce ball

- Install trees and shrubs in private open space area

- All remaining improvements and amenities imposed by the City Council in accordance with development approval

All remaining infrastructure items must be completed, including asphalt repair to ensure thickness of pavement is consistent with City specifications. The one inch asphalt overlay and concrete collars are required upon 90% build out of the Project.

Plat D:

As of the date of this Agreement, the required improvements and amenities pertaining to Plat D have not been completed.  City hereby agrees to delay the obligations to complete the necessary improvements and related requirements for Plat D until such time as Bank (or its assigns and/or successors) shall apply to City to move forward with the development of Plat D.  At which time, City and Bank (or its assigns and/or successors) shall enter into a separate development agreement, whereby their respective rights, obligations and duties shall be established.

General:

All infrastructure and streets in the Project shall be constructed in accordance with the Design Guidelines and Standard Specifications of City, with the exception of the modified street cross section approved by the Payson City Council as indicated on the construction drawings.  Developer agrees to provide at least two (2) points of ingress and egress for any phase of the Project that contains more than ten (10) residential dwelling units.

The owner of Lot 99 agrees to extend the curb, gutter, non-motorized trail and other associated improvements to the intersection of 1130 South and Turf Farm Road. City agrees to allow the improvements for Turf Farm Road along the frontage of Lot 99 to be delayed until such time the parcel is further improved at which time Developer is responsible for all improvements.

Section 9 	Approval Processes for Development Applications

The City acknowledges that Developer, of the Project may submit multiple applications from time-to-time to develop and/or construct portions of the Project in phases as long as each phase provides for the logical extension of the road system, infrastructure and utilities though the Project as approved by the City in compliance with the terms of this Development Agreement and other applicable provisions of the City Ordinances and Laws.

Approval processes for Development Applications and shall be as provided in the City ordinances and Laws except as otherwise provided in this Development Agreement.

Development Applications shall be approved by the City if they comply with the City ordinances, laws and conform to this Development Agreement.

The City shall cooperate reasonably in promptly and fairly processing Development Applications.

If the City staff intends to deny or recommend denial of a Development Application, the City staff shall provide a written explanation advising the Applicant of the reasons for recommending denial including specifying the reasons the City staff believes that the Development Application is not consistent with this Development Agreement or the City Ordinances, laws and approval processes.

Section 10	Meet and Confer regarding Development Application Denials.

The City and Applicant shall meet within fifteen (15) business days of any recommendation for denial by the City staff to resolve the issues specified in the recommendation for denial of a Development Application.

Denial of a Development Application by the City may be appealed by Developer through the appropriate procedures for such a decision as provided in Code.

If the City determines that the proposed Project Infrastructure is not compatible with the overall development of the Project at Build-out in accordance with applicable City ordinances, and laws, and the Development Agreement, then any such dispute shall be subject to the meet and confer provisions that the City and Applicant shall meet and confer within fifteen (15) business days of the determination by the City staff to resolve the issues specified in the recommendation for denial of Project infrastructure.

Section 11	Provision of Electrical Service		Acceptance by Initial

The Project is located in an area that Strawberry Electric Service District claimed the right to serve prior to annexation. Upon annexation and development approval, City claims the right to provide electrical service to the area. Developer hereby agrees to satisfy the agreement reached between City and the Strawberry Electric Service District on March 25, 1998. City shall be held harmless for any cost related to reimbursement to the Strawberry Electric Service District.

Payson Power is the electrical provider for the Project.  Developer agrees to satisfy the requirements of Payson Power and submit payment of any fees associated with the installation of electrical facilities. City acknowledges the material costs and labor charges for the facilities in the Project have been paid.

Section 12	Geotechnical Report		Acceptance by Initial

Developer agrees to follow all recommendations and suggestions of the geotechnical report prepared for the Project unless a stricter or more intensive regulation is required by the development ordinances of City. Lot to lot drainage and slope stabilization methods must be submitted by Developer and approved by the Payson City Building Inspector when more than a two (2) foot elevation difference is present on any building lot or between a lot in the development and any adjacent property. A building permit will not be issued for any structure that the Building Inspector finds will not properly drain without trespass onto adjacent properties or the lot to lot drainage and slope stabilization methods are not implemented by the lot owner.

Section 13	Dry Creek Stabilization						Acceptance by Initial

A stabilization plan was prepared and implemented by Pacific Development, the previous developer, for the portions of the Dry Creek channel that were disturbed with the installation of the box culvert for the road crossing. Any improvements relating to the Project within the Dry Creek corridor must satisfy the regulations of the Division of Stream Alteration and must be approved, in writing, by City.

Developer agrees to inform all future owners in the development of the fifty (50) foot no-build limitations of the Dry Creek channel. In general these regulations limit construction activities or placement of structures within an area that extends fifty (50) feet from the centerline of the channel. In particular, the building pad area of lot 1 and lot 2 encroach the no-build area and the placement of all structures must satisfy the regulations of City.

Section 14	Conditions of Approval						Acceptance by Initial

On ______ 2013, the Payson City Council granted Preliminary Amended Plan approval of the Heritage Village Development contingent upon the satisfaction of certain conditions and on _____ 2013 the Payson City Council granted Final Amended Plat approval contingent upon the satisfaction of certain conditions. Developer hereby agrees to satisfy all conditions imposed by the Payson City Council in conjunction with Preliminary Amended Plan and Final Amended Plat approval as such conditions pertain or relate to the Project. The conditions of approval imposed by the City Council, in addition to those included herein, are as follows:

- Developer will provide verification from Utah County that all taxes including Farmland Assessment rollback taxes have been paid in full prior to any dedication of property to Payson City for the Project which must be completed by warranty deed.

- Developer will adhere to all recommendations identified in the geotechnical report prepared for the Heritage Village Development.  The geotechnical report includes a soils report and pavement design that will need to be incorporated along with the Design Guidelines and Standard Specifications of Payson City.

- Developer agrees to revise the landscaping plan for the Project to include the following items:

- The number, size and location of all connections to the pressurized irrigation system will be indicated on the plan. Developer is responsible for all connection and impact fees for use of the irrigation system in the Project.

- A complete irrigation plan for an automatic underground sprinkling system will be submitted. Specific details are necessary for all landscaping in the public right-of-way (planters) and the storm water basins.

- The Project is located adjacent to the Dry Creek channel, a manmade facility created to channel high water from Payson Canyon through the community toward Utah Lake. Both the stabilization plan and landscaping plan for the Dry Creek channel must be approved by the Utah Division of Stream Alteration.

- Developer will stagger the front setbacks of each dwelling to avoid monotony and improve the streetscape of the Project.

- Developer agrees to coordinate with the Fire Chief to create an effective fire fighting system and ensure that the provisions of the adopted fire code are satisfied. Developer is responsible to submit payment of any fees associated with the inspection and testing of all fire hydrants for the Project.

- Developer agrees to completely landscape all areas not covered by structures, roads or parking for the Project in accordance with Section 8 and other provisions herein. The landscaping must be consistent with the landscaping plan approved for the Heritage Village Development. In the case of inclement weather, an amount determined by the Payson City Council will be placed in escrow to ensure that the landscaping will be completed for the Project in a timely manner, a period not to exceed six (6) months. All sprinkling systems, grading and other preparations for turf must be completed even in the instance of inclement weather.

- Developer agrees to revise the adequate facilities report to indicate the correct amount of drinking water storage needed for the Project. Furthermore, Sheet 1 of 5 of the construction drawings will need to be modified to remove the reference to and signature blocks for the private utility providers.

- Developer agrees to install the electrical facilities for the Project consistent with the approved electrical plan. All costs of materials and labor provided by City are the responsibility of Developer. Developer is responsible to satisfy the agreement reached between the Strawberry Electric Service District (SESD) and City on March 25, 1998. Developer will submit, in writing, a hold harmless agreement to City regarding any costs associated with the transfer of service from Strawberry Electric to Payson Power. In previous correspondence, SESD indicated that there were no facilities on the property but the issue of lost generation was not addressed. The updated letter must address lost generation.

- Several of the lots in the Project are impacted by the presence of a high pressure gas line near the northern boundary of the Heritage Village Development. Developer agrees to provide a letter from the Utah Association of Municipal Power Systems (UAMPS) indicating any issues that must be addressed in relation to construction of residential dwellings in the vicinity of the gas line. The letter will include approval to place the trail within the easement and address the allowable depth of the storm drainage basin. Developer understands that recordation of the Final Plat(s) will be delayed until the easement for the gas line is recorded in the office of the Utah County Recorder.

- Developer agrees to enter into an additional development agreement that provides details about the Project and clarifies the obligations of both Developer and City together with the conditions of approval imposed by the City Council.

- Developer agrees to revise the covenants, conditions and restrictions (CC&R’s) of the Project to be consistent with the regulations of the development ordinances of the City.

- Developer understands and agrees that prior to excavation and installation of public improvements, the Final Plat(s) and associated documents must be recorded in the office of the Utah County Recorder. Furthermore, all required infrastructure, open space areas and retention basins will need to be properly landscaped, and all amenities will need to be installed and approved in accordance with the approved plans and the improvement schedule outlined in Section 8 herein. The landscaping materials and amenities must be consistent with the information submitted by Developer and approved by the Payson City Council.

- Developer agrees to complete the transfer and diversion of adequate water for the Project consistent with the regulations of Title 10, Water Ordinance.

- Developer shall provide a performance guarantee for all required landscaping, project amenities, and improvements to be dedicated to City in accordance with Section 18 herein below. Furthermore, Developer is responsible to submit payment for all public works inspection fees in accordance with the adopted fee schedule.

- Developer agrees to submit, in cash, an ample amount of money to complete a one (1) inch overlay for all Project roadways once ninety (90) percent of the dwellings in the Project have been constructed.

- Developer will submit payment of connection and impact fees for each connection to the pressurized irrigation system and indicate each location on the landscaping plan.

- Following Final Plat approval and recordation of the Final Plat, and prior to the commencement of any construction, Developer will organize a pre-construction meeting with the Payson City Engineer. At that meeting, all construction issues for the Project will be discussed.

- Developer agrees to obtain the appropriate permits and cause to have the proper connections and inspections if a construction trailer is located on the site.

Section 15	Project Amenities and Landscaping				Acceptance by Initial

In order to obtain approval of the overlay zone necessary to construct the residential dwellings at the density approved, Developer made various commitments to the Payson City Council to include certain amenities at no cost to City. In its legislative capacity, the Payson City Council determined that amenities would be appropriate in exchange for the higher densities allowed by the underlying zoning provisions. Therefore, Developer agrees to provide the following Project amenities:

- Developer agrees to construct a clubhouse for the use of the residents of the Heritage Village Development that includes, at a minimum:

- An indoor swimming facility and spa.

- Meeting facilities for members of the association.

- Other features as indicated in Attachment C, Project Amenities and Landscaping.

- Two public non-motorized trails consistent with the standards identified on the approved landscaping plan. One of the trails will be located along the northern boundary of the Heritage Village Development and traverse the Heritage Village Development from east to west and the second trail will be located along the eastern boundary and traverse the Heritage Village Development from north to south. Developer further agrees to construct the portion of the trail located on lot 4 of the Winegar Estates Subdivision located outside of the Heritage Village Development boundaries because the trail cannot be accommodated on property owned by Developer.

- Fencing will be installed along the trails in the Heritage Village Development and between the residential and commercial uses as indicated in Attachment C, Project Amenities and Landscaping. The fence along the west property line between the residential dwellings and future commercial uses a six (6) foot masonry fence integrated into a transition plan, the fence along the northern boundary between the dwellings and the non-motorized trail will be a six (6) foot vinyl fence with masonry columns sixty (60) foot on center, the fence along the southern boundary will be a six (6) foot vinyl fence with masonry columns sixty (60) foot on center, and the fence along the eastern boundary between the dwellings and the non-motorized trail will be a two rail fence with masonry columns at regular intervals, no more than sixty (60) foot on center.

- An attractive entry feature shall be provided at the intersection of 1130 South and 1150 West that includes, at a minimum, a project sign, landscaped median and appropriate street lighting.

- The property surrounding the building pads is held in common by all property owners in the Heritage Village Development. Developer understands and agrees that improvement of the common area is the responsibility of Developer and the landscaping must be completed prior to issuance of an occupancy permit for the respective unit(s). All landscaping will be provided by Developer in accordance with the approved landscaping plan attached hereto in Attachment C, Project Amenities and Landscaping. Developer shall install an automatic sprinkling system to maintain the landscaping.

- Internal pathways and trails for the enjoyment of the residents of Project.

- Visitor parking located in the areas indicated on the Preliminary Amended Plan that will be constructed, owned and maintained by the homeowner’s association.

Developer agrees that all project amenities will be completed in accordance with Section 8 herein. Developer will establish rules and regulations for use of the amenities by any guest or visitor of the Heritage Village Development.

Section 16	Design Considerations						Acceptance by Initial

In order to construct the dwellings in the Project as approved, Developer was required to obtain approval for use of an overlay zone. In its legislative capacity, the Payson City Council determined the Project would be beneficial to the community if the design standards presented by the applicant are implemented. Therefore, Developer agrees to incorporate the following design elements into the residential dwellings and the clubhouse of the Project:

  - Each dwelling will be constructed consistent with the design elements submitted by Developer and attached hereto as Attachment B, Residential Dwelling Design Elements, Floor Plans and Elevations.

  - Each dwelling unit shall contain at least an attached two-car garage that measures no less than twenty (20) feet by twenty (20) feet.

  - Each dwelling unit shall be constructed using a mix of hard surface materials to include brick, stone, stacked stone, fibrous cement siding and stucco with the exception of roofing materials, eaves, doors, windows, and other similar architectural details. Vinyl or aluminum siding will not be allowed. At least one half (½) of the front elevation shall be brick, stone, stacked stone, concrete siding, or combination thereof. All elevations, colors and housing styles shall be consistent with the information contained in Attachment B, Residential Dwelling Design Elements, Floor Plans and Elevations. Variations in colors, materials, elevation details, rooflines, and other features can be adequately altered to avoid a tract feel in the Project.

  - The use of materials other than stucco is highly encouraged on all surfaces including side and rear elevations. When stucco is used, other features must be implemented such as stucco banding surrounding windows, doorways, garage doors and the use of unique window treatments such as transom windows. Homes with visible side and rear elevations from public streets outside the development will include architectural features such as brick and stone accents, decking, landscape treatments, or other similar effects on all sides of the dwelling.

  - The use of porches is highly desirable and will be incorporated into each dwelling. Recessed garage doors and other creative solutions to avoid having the garage appear as the dominant architectural feature of the home will be stressed in the development.

  - Each dwelling will include pre-cast concrete address indicators placed in a conspicuous and well-lit location on the dwelling.

  - Developer agrees to incorporate the following craftsman architectural features into the construction of the residential dwellings in the Project and clubhouse for the Heritage Village Development:

- Wooden beams, brackets or other stick work below the eaves of the dwellings.

- Front porches with features such as tapered or double columns to support the porch roof, brackets, handrails and balusters. Porch piers and stands must be supported by stone or brick foundations.

- Partially paned doors and multi-pane windows. Windows are often grouped together and cased in wide trim.

- Use of earthy colors in a palette of muted browns and greens with one or two contrasting colors to highlight architectural features such as trim or decorative supports.

- Traditional rooflines, pitches, gables, and dormers will be incorporated. Roofing materials should include wood shingles, natural or synthetic, or asphalt shingles which have the appearance of wood shingles should be used.

- The elevations, materials, colors, rooflines and other features should be varied to avoid monotony in the Project.

Graphic representation of the allowable housing styles and with illustrative appearances and floor plans are attached hereto as Attachment B, Residential Dwelling Design Elements, Floor Plans and Elevations. Any variance to the housing styles must be approved in writing by City.

Section 17	Transition Areas						Acceptance by Initial

The Heritage Village Development contains land uses that could be incompatible with surrounding uses. For this purpose, the land use ordinances of City require Developer to prepare and implement a transition plan between the single family development east of the Heritage Village Development and the commercial uses anticipated west of the Heritage Village Development. Developer agrees to adhere to the transition plan prepared for the Heritage Village Development. At a minimum, the transition area will include:

- Several large canopy trees must be planted along the west property line of the Heritage Village Development to create a landscaped separation.

- A six (6) foot masonry fence will be installed along the west property line of the Heritage Village Development.

- Lot 99 will be deed restricted to require at least a twenty (20) foot heavily vegetated landscape area between the property line and any commercial structure.

- Lot 99 will be restricted to limit loading and unloading areas in areas with the least impact on residential uses.

- The transition between the Active Adult Community and the single family residences in the Winegar Estates Subdivision will include the placement of a non-motorized trail and strategic placement of various trees to separate the diverse neighborhoods.

Section 18	Project Conditions, Covenants and Restrictions (CC&R’s)		Acceptance by Initial

Conditions, Covenants, and Restrictions (CC&R’s) for the Project shall be recorded in the office of the Utah County Recorder and deed restricted so that the CC&R’s shall run with the land regardless of ownership. The CC&R’s shall contain information about the homeowner’s association organized to provide maintenance of all open space held in common ownership, acceptable building styles and standards for the project and other development standards, specific landscaping standards and maintenance provisions, project age restrictions and any other requirements deemed reasonably necessary by City or Developer. Developer and City hereby agree that such CC&R’s shall include at a minimum, the following:

- The design elements included in Section 14 herein and attached hereto as Attachment B, Residential Dwelling Design Elements, Floor Plans and Elevations. Any variance to the housing styles must be approved in writing by City.

- All areas that do not contain a building structure, amenity or roadway will be completely landscaped prior to the issuance of a Certificate of Occupancy for any dwelling in the Project or a particular phase of the Project.

- Developer agrees to supplement funding, on a prorated basis, the operations of the homeowner’s association until at least thirty-seven (37) dwellings are sold in the Project.  As the “Declarant” of the homeowner’s association, Developer will develop a plan to establish a reserve level for the reasonable operation of the homeowner’s association.

- Developer agrees to include, and not remove without written approval from the Payson City Council, the following items in the project CC&R’s:

  - The age restrictions presented to the City Council.

  - A statement indicating that the division of common open space will not occur.

  - The visitor parking areas will be reserved for visitors (not extra parking for residents or recreational vehicle parking) and will be operational at all times and properly maintained.

  - The parking of recreational vehicles will not be allowed due to a commitment from Developer to restrict the parking of recreational vehicles.

  - Maintenance of internal pathways, project amenities, the landscaped median, the entry feature, project signage and fencing, including decorative columns, and other development features are the responsibility of the homeowner’s association including repair due to an act of God or the public enemy.

- The CC&R’s will include provisions for the organization and operation of the homeowner’s association.

Section 19	Approvals from Other Entities					Acceptance by Initial

As with many developments, Heritage Village Development contains easements, geographic features and infrastructure that are not under the jurisdiction of City. In order to develop the Property as proposed, Developer agrees to obtain written approval from the following entities:

- Developer will obtain approval for all improvements as proposed within the from the United State Bureau of Reclamation and the Highline Canal Company due to the existence of Lateral 20 of the Highline Canal along the northern portion of the Heritage Village Development.

- The Division of Stream Alteration must approve the stabilization methods for the Dry Creek channel and the construction details for the bridge that will cross the Dry Creek channel. Furthermore, the Division of Stream Alteration must approve any storm water discharge into the Dry Creek channel.

- The Utah Association of Municipal Power Systems (UAMPS) must provide written verification of the location of a high pressure natural gas line and what types of improvements may be completed within the easement. Furthermore, the easement for the gas line must be accurately reflected on the Final Plat and the width of the easement must satisfy the requirements of UAMPS.

- Developer will submit a letter from the Strawberry Electric Service District indicating that all reimbursement for existing facilities and lost generation has been paid in full by Developer and all other provisions of the agreement between City and SESD dated March 25, 1998 have been satisfied.

Section 20	Assurance for Completion of Improvements and Duration of the Performance Guarantee and Delay of Improvement Related to Plat C and Plat B

Acceptance by Initial

Developer agrees to provide a performance guarantee for all improvements that will be dedicated to City, required landscaping and Project amenities. The performance guarantee shall be equal to one hundred twenty (120) percent of the approved engineer’s cost estimate and in cash or in the form of an irrevocable line of credit. Developer will also submit, in cash, an amount consistent with the Payson City Fee Resolution that will be used to complete public works inspections and testing fees. Developer will provide, in cash, the amount necessary to complete the one (1) inch asphalt overlay for all roadways in the subdivision once than ninety (90) percent of the dwellings in the Project have been constructed.

City acknowledges a performance guarantee was previously posted by Pacific Development for improvements in the Heritage Village Subdivision, which performance guarantee was in the form of a letter of credit issued by Bank, dated ______.  Upon receipt of the performance guarantee by Developer for the Project, as provided herein, City shall immediately return the previous performance guarantee to Bank.  The Parties hereby acknowledge that the previous performance guarantee shall be rendered null and void, and deemed no longer in full force and effect, and any and all obligations by Bank thereunder shall be terminated and extinguished.

With the exception of the twenty (20) percent workmanship warranty and an amount to cover the asphalt overlay, any remaining funds will be released to Developer when the improvements in Plat B and Plat C are completed and approved. City will release the warranty, less the amount required for the asphalt overlay, to Developer one year following acceptance of improvements by City.  Developer may choose to keep the letter of credit active to ensure completion of the asphalt overlay or may provide City with a cash bond sufficient to ensure the completion.

The duration of the financial assurance shall be equal to two (2) years. If installation of the improvements required for the development has not been completed within two (2) years, City may, at its option, allow Developer to extend the performance guarantee duration or draw upon the cash bond or irrevocable line of credit to complete the improvements required for the Project.

Section 21	Vesting of Commercial Zoning					Acceptance by Initial

Bank shall have the vested right to development Plat D for commercial uses consistent with the current zoning of that parcel subject to compliance with the applicable terms and conditions of this Agreement and the other applicable requirements then in effect at the time a complete application is submitted.

Section 22	Reserved Legislative Powers					Acceptance by Initial

City recognizes that the Heritage Village Development has been approved by the Payson City Council and recorded in the office of the Utah County Recorder and is entitled to vesting of the Project in accordance with long standing case law. Nothing in this Agreement shall limit the future exercise of the police power by City in enacting zoning, subdivision, development, transportation, environmental, open space, and related land use plans, policies, ordinances and regulations after the date of this Agreement, except with respect to project density and lot arrangement as provided in case law regarding vesting of development applications.

Section 23	Compliance with City Design and Construction Standards		Acceptance by Initial

Developer expressly acknowledges and agrees that nothing in this Agreement shall be deemed to relieve Developer from the obligation to comply with all applicable requirements of City necessary for approval and recordation of subdivision plat(s) for the Project, including the payment of fees and compliance with all other applicable ordinances, resolutions, regulations, policies and procedures of City, including but not limited to, the Payson City Subdivision Ordinance and Design Guidelines and Standard Specifications.

Section	24	Default.

24.1	Notice.  If Developer or the City fails to perform their respective obligations hereunder or to comply with the terms hereof, the party believing that a Default has occurred shall provide Notice to the other party.

24.2. Contents of the Notice of Default.  The Notice of Default shall:

24.2.1. Claim of Default.  Specify the claimed event of Default;

24.2.2. Identification of Provisions.  Identify with particularity the provisions of any applicable law, rule, regulation or provision of this Development Agreement that is claimed to be in Default;

24.2.3. Specify Materiality.  Identify why the Default is claimed to be material; and

24.2.4. Optional Proposed Cure.  If the City chooses, in its discretion, propose a method and time for curing the Default which shall be of no less than sixty (60) days duration.

24.3. Meet and Confer.  Upon the issuance of a Notice of Default the parties shall engage in the “Meet and Confer” process specified in Section 10.

24.4. Remedies.  If the parties are not able to resolve the Default by “Meet and Confer” then the parties may have the following remedies:

24.4.1. Legal Remedies.  The rights and remedies available at law and in equity, including injunctive relief and specific performance, but not damages.

24.4.2. Enforcement of Security.  The right to draw on any security posted or provided in connection with the Project and relating to remedying of the particular Default.

24.4.3. Withholding Further Development Approvals.  The right to withhold all further reviews, approvals, licenses, building permits and/or other permits for development of the Project in the case of a default by Developer.

24.5. Emergency Defaults.  Anything in this Development Agreement notwithstanding, if the Council finds on the record that a default materially impairs a compelling, countervailing interest of the City and that any delays in imposing such a default would also impair a compelling, countervailing interest of the City then the City may impose the remedies of Section 24.4 without the requirements of Section 24.3.  The City shall give Notice to the Developer  of any public meeting at which an emergency default is to be considered and the Developer shall be allowed to address the Council at that meeting regarding the claimed emergency Default.

24.6. Extended Cure Period.  If any Default cannot be reasonably cured within sixty (60) days then such cure period shall be extended so long as the defaulting party is pursuing a cure with reasonable diligence.

24.7. Cumulative Rights.  The rights and remedies set forth herein shall be cumulative.

25. Notices.  All notices required or permitted under this Amended Development Agreement shall, in addition to any other means of transmission, be given in writing by certified mail and regular mail to the following address:

To the Developer:

HERITAGE BUILDERS, LLC

_________________________

_________________________

_________________________

_________________________

To the Bank:

CENTRAL BANK

_________________________

_________________________

_________________________

_________________________

To the City:

Payson City

Attn:  City Manager

439 West Utah Avenue

Payson, Utah 84651

With a copy to:

Mark A Sorenson

City Attorney

439 West Utah Avenue

Payson, Utah 84651

25.1. Effectiveness of Notice.  Except as otherwise provided in this Development Agreement, each Notice shall be effective and shall be deemed delivered on the earlier of:

25.1.1. Physical Delivery.  Its actual receipt, if delivered personally, by courier service, or by facsimile provided that a copy of the facsimile Notice is mailed or personally delivered as set forth herein on the same day and the sending party has confirmation of transmission receipt of the Notice.

25.1.2. Electronic Delivery.  Its actual receipt if delivered electronically by email provided that a copy of the email is printed out in physical form and mailed or personally delivered as set forth herein on the same day and the sending party has an electronic receipt of the delivery of the Notice

25.1.3. Mail Delivery.  On the day the Notice is postmarked for mailing, postage prepaid, by First Class or Certified United States Mail and actually deposited in or delivered to the United States Mail.  Any party may change its address for Notice under this Development Agreement by giving written Notice to the other party in accordance with the provisions of this Section.

Section 26	Agreement to Run With the Land					Acceptance by Initial

This Agreement shall be recorded against the Project and shall be deemed to run with the land. This Agreement shall be binding on all successors and assigns of the Project, or any portion thereof, in the ownership or development of any portion or phase of the Project.

Neither this Agreement nor any of the provisions, terms or conditions hereof can be assigned to any other party, individual or entity without assigning the rights as well as the responsibilities under this Agreement and without the prior written consent of City, which shall not be unreasonably withheld.

The Parties intend that this Agreement shall supersede and replace the original Development Agreement between Pacific Development, as the original developer of the Heritage Village Development, and City, which original Development Agreement was dated August 29, 2007 and was recorded with the office of the Utah County Recorder on May 12, 2008, as Entry No. 55799:2008.

Section 25	Term of Agreement.

The term of this Agreement shall be until December 31, 2023 unless earlier terminated or modified by written amendment as set forth below.  If, on December 31, 2023, the Developer has not been notified of any Default, or if any Default is in the process of being cured as provided herein, then the term shall be automatically extended until December 31, 2033.  This Developer shall also terminate automatically at Build-out. However, the provisions of Section 3 of this Agreement with respect to Age Restricted Community shall survive the termination of this Agreement and not be extinguished thereby.

Section 25	No Joint Venture, Partnership or Third Party Rights		Acceptance by Initial

This Agreement does not create any joint venture, partnership, undertaking or business arrangement between the parties hereto, nor shall it confer any rights or benefits to third parties.

Section 26	Integration							Acceptance by Initial

This Agreement contains the entire agreement with respect to the subject matter hereof and integrates all prior conversations, discussions, or understandings of whatever kind of nature and may only be modified by a subsequent writing duly executed by the parties hereto.

Section 27	Severability							Acceptance by Initial

If any part or provision of this Agreement shall be determined to be unconstitutional, invalid or unenforceable by a court of competent jurisdiction, then such a decision shall not affect any other part or provision of this Agreement, except that specific provision determined to be unconstitutional, invalid or unenforceable. If any condition, covenant or other provision of this Agreement shall be deemed invalid due to its scope or breadth, such provision shall be deemed valid to the extent of the scope or breadth permitted by law.

DATED this ____ day of ______________ 2013.

By:

Curtis Cerenzie, Manager

Heritage Builders, LLC

[Name], [Title]

Central Bank

Richard D. Moore

Mayor, Payson City

Attest:

Jeanette C. Wineteer

Payson City Recorder

STATE OF CALIFORNIA	)

: ss.

COUNTY OF SAN DIEGO	)

On this ______ day of _____________________, 2013, personally appeared before me, a Notary Public in and for the State of California, CURTIS CERENZIE, the signer of the above instrument, who duly acknowledged to me that they executed the same.

NOTARY PUBLIC

STATE OF UTAH	)

: ss.

COUNTY OF UTAH	)

On this ______ day of _____________________, 2013, personally appeared before me, a Notary Public in and for the State of Utah, [INSERT CENTRAL BANK INFO], the signer of the above instrument, who duly acknowledged to me that they executed the same.

[55151.36]