WALES TOWN COUNCIL MEETING
3 November 2020
HELD IN THE WALES TOWN HALL
                                                                            Meeting commenced at 7:00 PM
ROLL CALL:  Mayor Nathan Mitchell; Councilmen Jared Brotherson, Brice Roberts, Ron Thompson and Dale White; Town Treasurer Erika Anderson. Town Clerk Velva Lee Sherman was not in attendance.
Residents in attendance:  Byron Davis
Others in attendance:  Andrew Flake & Justin Atkinson, from Sunrise Engineering
PLEDGE OF ALLEGIANCE

PRAYER:  Brice Roberts
COMMUNICATIONS & PETITIONS:  

a.  Andrew Flake & Justin Atkinson, from Sunrise Engineering, were present to give a progress report on the replacement well. About fifty percent of the well development had been accomplished, but difficulty in acquiring the filter sand (due to Covid-related problems) had brought the project to a halt. They indicated that High Prairie Drilling was supposed to be on location again the following week to resume work. There was discussion about the company exceeding the contract time limit and it was suggested that when the project was finished would be the time to decide if the town had been "damaged" by the late completion date. 
It was reported that Andrew Robinson had evaluated the town water system, in the context of installing a SCADA system. This system would monitor the tank levels, starting/stopping the pumps in one or both wells automatically, as needed. It would significantly reduce the amount of time spent by the Wales Town water operator, who must monitor the system manually at present.
In discussion about the development of the Lime Kiln Spring, it was pointed out that the irrigation company had the rights to the spring located on the south side of the road from the town's spring, and would fight the town if any efforts were made to acquire any of that water. It was indicated that the town's spring needed to be "re-developed" about every ten (10) years due to root growth in the pipes. Sunrise Engineering will be planning the work to develop the Lime Kiln Spring to start next year, some time in the spring.
BUSINESS:  
As this meeting was held on Election Day, business was postponed until the December meeting.
MINUTES:  
Councilman Thompson made a motion to accept the minutes of the 6 October 2020 Town Council meeting as written; Councilman White seconded the motion. The motion was carried with a unanimous vote in favor.
INVOICES: 
The October 2020 invoices were read by the town treasurer. Mayor Mitchell made the motion to approve payment and Councilman Thompson seconded the motion. Voting was unanimous to have the invoices paid.
REPORTS:
· Mayor:  Mayor Mitchell did not have anything to report.
· Parks:  Councilman Thompson reported that the park sprinkler system had been winterized.
· Water:  Councilman Brotherson reported $7,528.78 for September water revenues.

· Roads:  Councilman Roberts reported that Peckham Asphalt Paving had done some more patching on the roads at the north end of town. (Note:  This work was included in a payment made to the company on 31 June 2020.) He said the work would be ongoing.

· Cemetery:  Councilman White reported that he had attended the October CDBG meeting in Richfield and was the only entity representative in attendance. (Note:  The meeting was also offered "remotely", so there were most likely others who attended on-line.)  He told the council that he had been able to ask questions and had specifically asked about monies to repair the front of the town hall. CDBG told him "No" on any repair work; they will only advance funds for new projects, such as purchasing fire trucks or land to build a ball park. 

Mayor Mitchell made the motion to adjourn, seconded by Councilman Brotherson, with a unanimous vote in favor.

Meeting adjourned at 7:40 PM
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