SANPETE WATER CONSERVANCY DISTRICT

BOARD of TRUSTEES

Kenneth Bench, Chairman

Richard Dyreng

Joe Frischknecht

Nate Palmer

Mike Cox

Jay Olsen

Scott Sunderland

Minutes

For

October, 6, 2020

PL566 Kick Off Meeting

6:00 P.M.

Present were; Ken Bench, Joe Frischknecht, Nate Palmer Jay Olsen, Mike Cox and Scott Sunderland. Garrick Willden and Jenna Jorgensen (remotely) with Jones and DeMille Engineering. Derek Hamilton (remotely) and Norm Evenstad (remotely). Doug Willden, Bill Christiansen, Dough Bjerregaard, Bruce Fuller, and David Sorensen with Mayfield Irrigation Company.  Also present was Allen Dyreng with Gunnison Irrigation Company.

Garrick Wilden with Jones and Demille Engineering Kick off meeting for the Gunnison/Mayfield PL566 Project- Garrick gives a brief overview of what the purposes of the PL66 grant. The PL566 projects need to fall under certain categories such as flood control/protection, irrigation, water management, recreation, water quality, wetland enhancement, industrial water supply, and water storage are some of the categories.

Gunnison and Mayfield Irrigation companies have submitted projects for this grant. The proposed projects are as follows;

- 12 mile canyon slide mitigation

- Gunnison Irrigation Company- Canal lining: Approximately 2.0 miles lining of open-channel canal

- Mayfield Irrigation Company- Storage Low elevation storage reservoir: Approximately 400 acre-ft

- Additional possible projects brough up:

  - Gunnison Irrigation Company-Upper San Pitch River Diversion Improvements and Instrumentation

  - Gunnison Irrigation Company- Six Mile diversion to Nine Mile Reservoir Canal Piping.

Jenna Jorgensen is the Environmental coordinator, and will be coordinating with the environmental agencies that we will be dealing with in these projects and addressing any issues early on. A list of stakeholders or agencies who might be notified of meeting was given to those present (see attached). A public participation scoping meeting is set for November 17, 2020 at 5:30 p.m. Jenna will send notice of the meetings and will have a notice published in the local papers.

Meeting is adjourned at 7:20