
Town of Tabiona Council Meeting & Public Hearing
Tabiona town Hall
Tabiona, Utah
February 2nd, 2021

Those Present:  Charlie Strebel, John Breakfield, Davina Webb, Kelsey Carter, Dalas Jones and Jenny Giles
Also, Present: Jeff McCarty
Mayor Charlie Strebel called meeting to order at 6:07 p.m.
Dalas Jones makes motion to approve January minutes as written, Davina Webb seconds the motion.
Discussion of out-of-town water lines took place. Council agreed that they would proceed with adopting water lines east of town limits. The Council would also ask customers north of town limits to attend March meeting to follow up on all questions in order to proceed with adopting lines north of town. This will take place in the March council meeting.
John Breakfield makes motion to adopt water lines east of Tabiona Town limits Dalas Jones seconds the motion. All in favor. 
Mike Arnold from the Hanna Water Board reported back to the Council that they are willing to sign a co-existence water agreement. Council agreed that we would compose an agreement with the help of our attorney and present to the Hanna Water board to review and sign. This would aid in clarifying to new customers what their water and sewer options are. 
Dalton and Amerie Smith are asking the council for a water and sewer hook- up east of town on their property next to Jerry and Wendy Strebel. Council agreed to provide them with a water and sewer hookup and also told Amerie to be aware of the additional cost for pipe and supplies from there residence to the meter. 
John Breakfield makes motion to grant Dalton and Amerie Smith a water and sewer connection Dalas Jones seconds the motion. 
Sunrise Engineer Jeff McCarty updated the Council on the water springs project. Springs meter and Scada system are complete. Pre-bid meeting for tank and waterline took place on January 25th, 7 of the 8 prequalified contractors were in attendance. Bid opening will be March 2nd at Sunrise Vernal office. The 40-year water rights plan draft will be submitted to the state next week. CIB staff approved scope project change and we will not be required to attend their board meeting.
Financial Review and Approval of Checks.
Meeting called to adjourn at 7:25 p.m.
