Minutes of Milford City Council Special Session

Tuesday, June 29, 2021, 8:00 AM

Milford City Office 26 South 100 West, Milford, Utah 84751

City Council Chambers

Members and Staff Present: Council Members Russell Smith, Les Whitney, Scott Symond, and Shane Yardley. City Administrator Makayla Bealer, Administrative Assistant Lisa Thompson, City Recorder Monica Seifers, Attorney Leo Kanell were also present.

Mayor Davis was not in attendance.

MOTION: Council Member Russell Smith made a motion to appoint Council Member Les Whitney as Mayor Pro Tem for the special work session. Motion was seconded by Council Member Scott Symond. All in favor, motion carried.

Mayor Pro Tem Whitney called the meeting to order at 8:03 AM

WORK SESSION

- Amend FY 2020-2021 FY Operating Budget

Administrator Bealer provided an update of the Golf Course Well (next agenda item). On June 15, 2021 the recreation director, Tyler McMullin, reported that the recreation complex had lost all water pressure. Foreman Stewart checked the irrigation wells and found that the Golf Course Well shaft was broken off. On June 16, 2021 L&R Pumps arrived on site and determined that the pump was a part and hanging by the shaft. It would be at least a week before L&R could a rig to Milford. Gardner Brothers were able to get a rig on site on June 17. Due to the Golf Course Well being down, a notice to the water users was initiated. On June 18th it was determined that the well bowls were broken off and sitting in the bottom of the well. Gardner Brothers were at that point asked to camera the wells and fish the bowls out. New bowls and column pipe will be needed. When they ran the camera down the well on June 21, they determined that the pump was at 260 feet and the water level was at 120 feet.  Foreman Stewart suggested that the well be dropped to at least 220 (feet). The city was provided an estimate cost of $45,321; however, this only included materials but not enough to drop the well to 220. The estimate has been revised and we are currently looking at $64,572. The city budget will be revised to increase $100,000 in Capital Outlay – Equipment to cover any other unplanned expenses while bringing the Golf Course Well back online. This is a good producing well and has been very valuable to the irrigation system.

MOTION: Council Member Scott Symond made a motion to adopt Resolution 11-2021, a resolution amending resolution 8-2021 adopting budgets and appropriating funds and converting expenditures for the maintenance and operation of the various funds of the City of Milford for the fiscal year July 1, 2020 to June 30, 2021 allowing Mayor Davis to sign the resolution. Motion was seconded by Council Member Russell Smith. Roll call votes: council Member Scott Symond – aye, Russell Smith – aye, Shane Yardley – aye, and Les Whitney – aye. Motion carried.

- Discuss Golf Course Well

This was discussed in the first agenda item.

- Approve April 6, 2021 Special Meeting Minutes

MOTION: Council Member Scott Symond made a motion to approve the April 6, 2021 Special Meeting Minutes. Motion was seconded by Council Member Russell Smith. All in favor, motion carried.

Meeting Adjournment ~ as there was no further business the meeting adjourned at 8:15 AM.

APPROVED by City Council the 20th day of July, 2021.

MONICA D. SEIFERS, City Recorder