FCA Meeting
September 7, 2021
Page | 3

MINUTES
Washington County Flood Control Authority
Executive Committee
Washington County Administration Building 
197 E Tabernacle, St. George, UT 84770
September 7, 2021 5:30 PM

PRESENT		
			
Executive Committee
Craig Coats, Washington City
Doug Ward, Washington City 
Steve Hall, Washington City
Ben Shakespeare, Santa Clara City
Jimmie Hughes, St. George City
Bryan Smethurst, St. George City

Other
Jay Sandberg, St. George City
Rick Rosenberg, Rosenberg Associates
Andy Stevens, Washington City
Susana Arias, Washington County
Ron Whitehead, Washington County

Welcome: 

Councilman Jimmie Hughes called the meeting to order at 5:30 and welcomed everyone in attendance. It was determined that a quorum was present for voting on action items. 

ACTION ITEMS
A.	Approval of Minutes: May 4, 2021
MOTION: 	Motion by Craig Coats to Approve the May 4, 2021 Minutes. Motion seconded by Doug Ward and carried by a unanimous vote. 

DISCUSSION ITEMS
B.	Consideration of Approval of Updated Five Year Plan
Santa Clara Mayor Rick Rosenberg reported that the Technical Advisory Committee (TAC) has been working on a 5-year plan, including 2021. Mayor Rosenberg presented the five-year plan to the committee for review. All projects are projected at $36.5 million dollars, including projects that have been completed and budgeted for. St. George, Washington, Santa Clara cities and Washington County have compiled “wish lists” for projects, which are included on the five-year plan. One project, the Virgin River Sorenson Gravel Pit was cancelled by Washington City. Mayor Rosenberg clarified that for a project to be considered, it has to impact more than one entity. He also explained that in three years, the five year plan will be updated and reevaluated. Mayor Rosenberg explained that both Ivins City and Hurricane City were invited to join the FCA, but they were not interested in joining. 
(See attached report)
MOTION: 	Motion by Bryan Smethurst to Proceed with the Updated Five Year Plan. Motion seconded by Doug Ward and carried by a unanimous vote. 
C.	Consideration of Approval of the Extension Request for Agreement 68-8D43-14-06 and 68-8D43-15-06 to December 1, 2022 for Gypsum, Stucki and Warner Draw Debris Basins
Mayor Rosenberg explained the FCA has existing agreements in place to rehabilitate the Gypsum, Stucki and Warner debris basins. The extension request would extend the timeline from December 2021 to December 1, 2022.
MOTION: 	Motion by Craig Coats to Approve the Consideration of Approval of the Extension Request for Agreement 68-8D43-14-06 and 68-8D-43-15-06 to December 1, 2022 for Gypsum, Stucki and Warner Draw Debris Basins. Motion seconded by Ben Shakespeare and carried by a unanimous vote. 
D.	Consideration of Approval of Agreement with the NRCS to Increase Funding For Rehabilitation of the Stucki Debris Basin
Mayor Rosenberg stated that as part of the Gypsum Dam project it was discovered there are extensive cracks in the dam. The repairs were not part of the original agreement, so a request to increase funding and extend the timeline to repair the additional damage is needed.
MOTION: 	Motion by Craig Coats to Approve the Consideration of Approval of Agreement with the NRCS to Increase Funding For Rehabilitation of the Stucki Debris Basin. Motion seconded by Brian Smethurst and carried by a unanimous vote. 
E.	Consideration of Approval of a Contract Modification to Increase the 2021 ACE Contract to Complete Additional River Channel Maintenance Work
Mayor Rosenberg explained that this request is to extend the money to pay for the stints from NRCS. He stated a lot of vegetation cleanup in the Santa Clara River would be completed and if access could be granted in Washington City near the Walmart to 100 East, that vegetation cleanup could be done as well. 
MOTION: 	Motion by Ben Shakespeare to Approve the Consideration of Approval of a Contract Modification to Increase the 2021 ACE Contract to Complete Additional River Channel Maintenance Work. Motion seconded by Brian Smethurst and carried by a unanimous vote. 
F.	Consideration of Approval of the Adopt-a-Waterway Program
St. George City Engineer Jay Sandberg stated that St. George City has residents asking to adopt the major rivers that are not privately owned. He explained that this program would have volunteers to do some cleanup and wanted to give the FCA the option of making this a regional program. Each community would manage their own program. Mr. Sandberg told the FCA that St. George City has purchased trash bags and are wanting to create small signs similar to the Adopt a Highway program that shows which group is cleaning up that portion of the river. Mr. Sandberg stated this could shed some positive light on the program and asked the board to approve an amount up to $18,000. Washington County Public Works Director Ron Whitehead suggested that the County could incorporate this into their Give Your Land a Hand program that has had a lot of success getting volunteers. Mayor Rosenberg further clarified this program could help document the maintenance that is an obligation when accepting FEMA or NRCS money. Mr. Sandberg explained that this would be solely a trash cleanup program with no volunteers using saws. 
MOTION: 	Motion by Craig Coats to Approve the Consideration of Approval of the Adopt-a-Waterway Program with any unused funds being rolled over into the next year. Motion seconded by Brian Smethurst and carried by a unanimous vote. 
G.	Consideration and Approval of Agreement for Relocation Through Finley Farms of the Warner Disposal System
Andy Stevens with Washington City Public Works explained there is an agreement between Washington County, NRCS and MST to move the Warner Disposal System from crossing the Finley Farm development. MST would be doing this project and would be reimbursed by NRCS. The FCA would be acting to make sure everyone is being paid, but will not be using funds for this project. The existing FCA easement would run behind houses and this would move that easement into the road for easier access. This project would ultimately improve what can be a problematic area. 
MOTION: 	Motion by Craig Coats to Approve the Consideration and Approval of Agreement for Relocation Through Finley Farms of the Warner Disposal System. Motion seconded by Doug Ward and carried by a unanimous vote. 
H.	Financial Update
Susana Arias questioned when invoices would start to be received for the adopt a waterway program. Jay Sandberg stated it would not happen anytime in the near future, however, he would confirm and get back to Washington County. Ms. Arias questioned which projects were to be completed in 2021. The following projects will be done using 2021 budgets: Dixie Drive Bridge and Southgate Golf Course. Mayor Rosenberg stated that any items budgeted for 2021 not completed by the end of the year roll over to 2022 unless otherwise stated.
[bookmark: _GoBack]Next Meeting: October 5, 2021 at 5:00 PM

Adjourned: 6:40 PM

Minutes prepared by: Sarah Lloyd 
