Town of Tabiona Council Meeting & Public Hearing

Tabiona town Hall

Tabiona, Utah

October 6, 2021

Those Present: Charlie Strebel, John Breakfield, Dalas Jones, Davina Webb, Kelsey Carter and Jenny Giles

Also Present: Jeff McCarty, Bret Reynolds, Gay Turnbow, Darin Jenkins and Tanya Peterson

Mayor Charlie Strebel called meeting to order at 6:04 p.m.

Dalas Jones makes motion to approve September minutes as written, John Breakfield seconds the motion.

Bret Reynolds representing Civco Engineering presented to the public and the counsel, a proposed sidewalk project. Public discussion took place on route and details of the project. Civco asked that the Town compose a letter in behalf of the project to submit with the application. Council and public agreed on application details for phase one of the project. Application will be submitted on Friday October 8, 2021. Bret Reynolds stated that once the application has been approved, the Town will be required to complete a study as the first step of the project.

Sunrise Engineer Jeff McCarty presented a brief update on the water project. Construction has been going for approximately two weeks now. Tank subcontractor still has not begun. Tribe easements for both north and south of town are still in the works. The plan is to have Johansen Construction replace the line north of town, except the first 1350’ and if the easement south of town continues to be delayed, the plan is to also replace all the lines that are outside of the tribal parcels.

Cemetery fees were tabled again for this month and will reappear on the November agenda.

Fitness Center is in need of its own internet to run the cameraing system that was installed. Strata said that it would be $99.00 a month for a modem with a separate connection.

Dalas Jones makes motion to approve internet service at the Community Center, Kelsey Carter seconds the motion.

Kelsey Carter addressed the Council about an idea for an Excellence in the Community event to be held at the Community Center on November 4th. A group that helps small community host concert events for no charge proposed the idea to Kelsey. Kelsey stated that he and Mayor Strebel had posted about a poll for who the community would like to see, and the majority voted for Doug Lane. Kelsey has talked with Principal Darin Jenkins about the concert and he stated that it would work great with-it being homecoming week. Kelsey asked the Council if they would be willing to volunteer time for the event and all were in favor.

The Town of Tabiona was served a legal document today concerning our easement to our water spring access. Defendant Scott T. Goudie has filed a complaint stating that we are outside of the easement and caused damage to his property. Council agreed to turn information over to our legal advisor Attorney Eric Johnson and let them advise us on how to proceed.

It has also been brought to the Towns attention that Duchesne County has approved some well permits and sceptic systems in our water source protection area. John Breakfield has contacted Duchesne County, Tri-County and County Commissioner Irene Hansen to get the issue resolved. Commissioner Hansen agreed that a meeting needs to take place right away to address this. Council agreed that it would be in our best interest to ask water Attorney Gayle McKeachine to be at the meeting for any legal matters that might arise.

Dalas Jones makes motion we get Attorney Gayle McKeachine on retainer for the water protection source issue, Kelsey Carter seconds the motion. All in Favor.

Financial Review and Approval of Checks

Meeting called to adjourn at 9:05 p.m.