Town of Tabiona Council Meeting & Public Hearing

Tabiona town Hall

Tabiona, Utah

January 11, 2022

Those Present: Charlie Strebel, John Breakfield, Dalas Jones, Kelsey Carter, Davina Webb, Makayla Pippy and Jenny Giles

Also Present: Jeff McCarty

John Breakfield called meeting to order at 6:02 p.m.

John Breakfield makes motion to approve December minutes as written, Dalas Jones seconds the motion.

Oath of Office was taken for Mayor John Breakfield, Council Member Makayla Pippy and Council Member Davina Webb.

Jeff McCarty representing Sunrise Engineering updated the Town Board on culinary water project. Johnsen Construction plans to complete remainder of project in the spring. They anticipate approximately 6 more weeks to complete the project. There still appears to be remaining funds in the ball park of $500K. Sunrise would recommend $200K to be reserved for BIA right of way process. Decision needs to be made for the additional improvements in order to have everything ready for spring when the contractor returns. Mayor John Breakfield stated that the Lavaughn Gines would like to purchase a water hook-up if we are willing to extend the water line while we are doing the water line improvements. He also stated that there would be a possibility of at least six more hook-ups for the Town. Makayla Pippy also stated she would be interested in purchasing a hook-up if the line was extended that far. After further discussion the Council agreed that it would benefit the Town to extend while we have funding from the CIB project to do so. Sunrise Engineer Jeff McCarty will get a cost estimate for the extension.

Dalas Jones makes motion that we include the south extension in the water project and if approved by the CIB extend it from the T to Lavaughn Gines property, The Town would then sell him a water hook-up, Davina Webb seconds the motion. All in Favor.

Drinking water source protection packet from Duchesne County was discussed. Town is to be notified if any property owners apply for a permit in that zone.  According to Duchesne County all property owners listed were notified that they were in a water source protection zone.

Segregation of duties for the new Mayor and Council took place. Written document will be reviewed and motioned in the February council meeting

Cemetery fees will be on the February agenda.

Financial Review and Approval of Checks

Meeting called to adjourn at 8:00 p.m.