MINUTES

Antimony Town Board Meeting

Thursday March 3, 2022

7:00 p.m.  Community Center

Mayor:   KayMar Willis

Board Members:    Leon Twitchell, Marcus Gleave, Chuck Wilson.

Clerk:   Roma Henrie

Fire Chief:

Public/visitors:

WELCOME & MINUTES:  Mayor Willis welcomed everyone to Board Meeting at 7:00.   Mayor then asked for the minutes from February to be read by Roma Henrie.

Leon Twitchell made a motion to accept the minutes from February meeting with corrections as read.   Chuck Wilson seconded the motion.  The motion passed unanimously.

WATER SYSTEM SURVEY

Was done Feb 10.    It went well with new computer system to document meters.  State wants to know how much water is used, how much is wasted.

Cross connections must be installed soon; it will be taken out of new matching funds grant money.

WELL - Tyson from Ensign report – DID NOT COME, no new information

New information:

Waiting for Land Use agreement with BLM.   Have King and Asper’s signed.  Turned document to Roma.

Submit Division of Drinking water plan to review in couple of weeks.   That will take a month then ready to put out for bid.   There is water there, depends on quantity and quality.

They have the water right transfer certificates.  They will file on those.

Roma can apply for reimbursement from matching funds for expenses she has already paid.

This money will be used toward the Water well system, electronic meters, new computer system,  new cross connection, Pole canyon meter, etc., among other things.   The funds are available right now and have been set up in PTIF account by January 31, 2022.   Roma paid out $31000 from past expenses in February, 2022.

Kaden Figgins with County is writing resolution where new subdivision will have to turn in water rights for approval.   Currently town charges $2000 for a new meter and $3500 impact fee for one house.   Also need building plans.  Mayor Willis will call Kaden to see what he thinks.

NEW ARPA FUNDS AVAILABLE and MATCHING GRANT

State will give Town $14,320 to be used by December 2024.   Half of money was deposited into PTIF account in July, $7,160.00.  Funds can start being used for fire dept training and equipment and picnic tables.   Roma paid out $3200 for fire dept expenses in past months in February.

Water Meters

ENSIGN ENGINEERING

Application in progress for Emergency money for Forest Spring upgrade.   Application is in to redevelop Forest Spring.   They sent out letters; have 30 days to respond.   It has been put on hold for now.  Can use grant money for that.

Marcus is still working on getting new meter installed at Pole Spring.   He has found someone to install it.  Job needs to get bid for over $2000 and it will be part of grant money bids that will go out eventually.

ROADS

FIRE DEPARTMENT

Shirt Stop - He has T shirts for volunteer fire dept and others to sell at the Merc to raise money.    Noah will account for sell or use of shirts and hoodies and hats.

Fire certification class has started.  Noah has been going and has turned in  reimbursement travel vouchers.

Fire truck repair bid is up to $25,000, currently.  They are trying to find a pump but it is old.  Board asked to hold off until other trucks checked into that might be available.   Mayor Willis talked to Panguitch and they said Antimony Town is on the top of the list to get their truck when their new one comes in.

Panguitch is growing so fast with new sub divisions so they are getting a new truck.

PARK -

LANDFILL –   Open every Saturday from now on until Thanksgiving.

Leon Twitchell worked  0 hours  in February; Judy Green had 0  hours in February.

BUILDING PERMIT:

BUSINESS LICENSES

COMMUNITY CENTER –

March 8  Republican Caucus meeting at Community Center.   Democrats can also use it.

FOURTH OF JULY

Celebrate on the actual 4th.

Fireworks – raised $600 for shipping.  Cost will be $4400 this year.

Marcus Gleave  made a motion to approve the expenditures for Fireworks.    Seconded by Leon Twitchell.   Motion  passed unanimously.  Roma to call Lantis.

Lunch -  Roma put bid out to see if someone wants to do it for fund raiser.

Games/Bounce house/Bingo -  Does Keshia want to do that again?   Marcus will ask her.

Races – Mayor will do kid races, egg toss, etc.   He wonders if 5 K race would be popular to raise money for fireworks.

Parade – meet at Rockin R

FINANCES

Made checks to:  So Central Communication,  Garkane power,  Garkane Propane, Roma Henrie clerk salary for February,   Marcus Gleave for town  maintenance  in February,   Central Utah Health Dept for water testing,   Noah Bennett for travel reimbursement for fire chief training,  ACE hardware for new CC keys.

Roma to check on price of propane with Garkane and Blackburns.  Report next month.

Leon Twitchell  made a motion to approve the expenditures for February.    Seconded by Chuck Wilson.   Motion  passed unanimously.

Board signed off on expenditures for fiscal year to date and February document as provided by clerk.

Public Comments -

Last month Mayor Willis reported on County Mayor meeting he attended.   They wonder if Antimony town is interested in having a cell tower for phone.  Leon said on West side could be used where they tore down microwave tower.  Power line is already there.   Mayor will check into see if there is an expense for town.   TV tower for free TV, but TV costs town several hundred dollars each year for upkeep and electricity,  would cell tower be the same?

This month Mayor Willis has been in contact with County Commissioners. They are looking at, a year out.   Starting one in Cannonville and Panguitch Lake.  Did not sound like there will be any costs for the town.

ADJOURN:    Leon Twitchell   made a motion to adjourn.  Chuck Wilson seconded it.  The motion passed unanimously.   Meeting adjourned at 8:30   PM.

AGENDA

Antimony Town Board Meeting

Thursday March 3, 2022

7:00 PM Community Center

Town Board meeting with welcome read and approve minutes

Ensign Engineering on water funding - Water well, bid out electronic meters, etc.  MEMO from well drillers.

Fire department -

ARPA FUNDS

Water Meters -

Water use survey from state due in February, DONE

Roads

Park

Landfill

Building Permits

Business Licenses

Community Center

Mail

Finances   	 review and approve expenditures for month

Review last fiscal year to date income and expenditures

Public comments

Adjourn