WALES TOWN COUNCIL MEETING
 April 5, 2022
HELD IN THE WALES TOWN HALL
                                                                            Meeting commenced at 7:00 PM
ROLL CALL:  Mayor Byron Davis; Council members: David Larsen, Ron Thompson, Edward Anderson.  Absent: Council members: Brandon Rees; Town Clerk Kevin Washburn.
Residents in attendance:  Jeff Lamb, Ron Lamb, Reid Hall, Brett Broadhead, Dustin Peck
Others in attendance:  Andrew Flake-Sunrise Eng.
PLEDGE OF ALLEGIANCE  led by Mayor Davis
PRAYER/INSPIRATIONAL THOUGHT:  Ron Thompson
MINUTES:  

Council member Thompson made a motion to accept the minutes of the March 1, 2022 Town Council meeting as written; Council member seconded the motion. The motion was carried with a unanimous vote in favor.

BUSINESS:  
1. South Well-Andrew Flake of Sunrise Engineering gave an update on the progress of the replacement well.  The driller has been testing it for a week and a half and has ran 150 gpm at 220ft draw down.  It may produce more or less as the seasons of the year go on.  The driller is way over contract.  Flake recommended to let the driller finish the well.  
Council member Thompson suggested that the well status and information should be given the town attorney Kevin Daniels to help town decide how to proceed.  The attorney should be the one to negotiate with the driller on what to pay him at the end of the project.
Mayor Davis discussed the telemetering system to control the well.  Flake said it was installed by Andrew Robinson.  There are units on the tanks and both wells.  Robinson will need to finish the installation when the well is finished.
The mayor asked about screens in the well.  Flake said that there are 2 sections of screen.  One is at 120’to 280’ and the other is at 350’ to 390’.  The placement of the screens was based on soil conditions as it was drilled.  Flake explained that most wells need to turn out dirty water for a half hour to put out clean water for use.

Jeff Lamb asked who will be trained on the well/tank electronics besides Wendle Roberts.  All agreed that more than one person needs to know how to run the system.

Jeff Lamb also noted that he is the owner of the property where the easement to the well is and he questioned the damage to the easement across his land and that the area being used is larger than the easement.  Mayor said it will be repaired.  Flake noted that it is part of the driller’s contract to repair the easement and rebuild the fence.
Ron Lamb asked about the flow coming from the spring since it was repaired.  Flake increased from 15gpm to 30gpm after the redevelopment.  The increased flow of 30gpm  is only half of what it originally flowed (60lgpm).

Flake mentioned that Sunrise Engineering will update the water master plan made last year after the well and spring are proved up.  He is sending updates to council member Rees each week

2. Mayor Davis proposed to add Ron Garff to the planning and zoning committee.  This was seconded by Council member Thompson.  All members approved the action.
3. Two building permits were presented to the council for official approval.  They had been approved by planning and zoning prior to the water hookup moratorium being put in place in March. They had been overlooked and not presented to the town council for approval.  It was proposed by Mayor Davis to approve the Broadbent connection, 2nd by council member Larsen and approved by all.  It was proposed by Mayor Davis to approve the Peck connection, 2nd by council member Thompson and approved by all. 
It was noted that there are no more building applications needing water hookups in process with the planning and zoning committee or the town council.
4. Ron Lamb suggested that the moratorium needs to be amended to allow these two connections to be made and not be affected by the moratorium.  Jeff Lamb asked if anyone has complained about the moratorium-no one present had heard any complaints.  Council member Rees is in process of writing a new moratorium.  The mayor pointed out that our attorney said the moratorium end date needs to be September 1, 2022 instead of October 4, 2022 as is in the current notice.  

Motion was made by council member Thompson to amend the moratorium, 2nd by council member Larsen and approved by all. 
. INVOICES: 

A list of last month's invoices was read by Mayor Davis.  Council member Thompson made the motion to approve payment and Council member Larsen seconded the motion. Voting was unanimous to have the invoices paid.
REPORTS:
· Mayor:  Mayor Davis:
Mayor mentioned upcoming events-easter egg hunt-it was not held, Welsh Days June 24-25 2022, animal clinic July 9, 2022 10am to noon at town hall/park.

Mayor stated that the council needs to work on next fical year budget.  He has been working on it also.

Mayor said he has talked to the Mr and Mrs Seta about being the town emergency specialists.  They have not agreed to do it yet.



· Water:  Council member Rees-absent
· Roads:  Council member Larsen reported that Dallin Sagers has checked the tractor and given an estimate of $2000 to $2500 to fix it including parts and labor at $50/hour.
Mayor Davis mentioned that there are potholes in the roads that need filled in.

At present there is about $16,000 in the town road budget and about $170,000 in the ptif-roads which is to be used to help get grant money for roads.

· Cemetery:  Council member Thompson brought up the need to grade and gravel the cemetery roads.
Thompson also said that the diesel fuel tank was about half full but he didn’t think the gage worked.  Town should get the gage fixed and fill the tank up.

· Parks:  Council member Anderson-no report
Council member Thompson made the motion to adjourn, seconded by Council member Larsen, with a unanimous vote in favor.

Meeting adjourned at 8:30 PM
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