Town of Tabiona Council Meeting & Public Hearing

Tabiona town Hall

Tabiona, Utah

July 12, 2022

Those Present:  John Breakfield, Dalas Jones, Davina Webb, Kelsey Carter, Makayla Pippy, and Jenny Giles

Also Present: Dave Wilson, Tricina Wilson, Jeff McCarty

John Breakfield called meeting to order at 6:10 p.m.

Dalas Jones makes a motion to approve June minutes as written, Kelsey Carter seconds the motion. All in Favor.

Jeff McCarty from Sunrise Engineering updated the Council on the water project. Tank concrete has been poured. Access lip of hatch is last to complete. Water lines north of town are all done except air vacs. South lines are all complete except tribal sections. Remaining funds of approximately 300k, although we are still waiting for the BIA to review all requests. All parcels will be included in the survey and appraisals.

Dave Wilson from the Fitness Center Committee stated that they were still having problems with underage youth in the fitness room without an adult. Council agreed to send a certified letter to the card holders 1st as a warning, 2nd warning card holder will have a 2-week suspension and 3rd warning card will be revoked.

Makayla Pippy makes motion to send letters to cardholders Davina Webb seconds the motion. All in Favor.

Letter from Attorney Eric Johnson was presented concerning fitness center committee. After review of the letter Kelsey Carter stated that he felt like it was a recommendation and not state law. He also stated that he felt like the risk was not substantial enough to make changes to the committee.

Dalas Jones read the letter and stated what his interpretation of the letter meant. All the community center issues were heavily debated and much opposition was voiced.

Mayor John Breakfield stated that he felt that we should follow the recommendation from the lawyer or the Town would be open for a law suit.

Remaining Council felt like they needed more time to review the letter and obtain more information, therefore they would ask to table the decision until the August council meeting.

Makayla Pippy makes motion to table the fitness center committee to the August meeting, Davina Webb seconds the motion. All in Favor

Secondary water fees were discussed and decision was made to propose new fee schedule at a public hearing in January of 2023

Financial Review and Approval of Checks

Meeting called to adjourn at 7:20 p.m.