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MINUTES

Item
1)  CALL CITY COUNCIL MEETING TO ORDER
a. Welcome and Roll Call – Mayor Bob Abercrombie welcomed all in attendance and called roll. Those in attendance were Council Members Mark Reidhead, Ben Allred, Al Kettle, Secretaries Kaelyn Meyers, and Anissa McDonald. Board Member Nile Mathisen was excused from this meeting.
b. Prayer – Mayor Bob Abercrombie.
c. Pledge of Allegiance – Said by all in attendance.
d. Conflicts of Interests -- All Council Members who have a conflict with any item on the agenda please state concern.
· No conflicts were stated by Council Members.

2) [bookmark: _Hlk82681016]SERENITY PARK PROJECT UPDATE –
Mayor Bob Abercrombie said that Ben Mower and Jeff Baker attended a meeting to discuss the Serenity Park project. They discussed the problems with soft spots in the current roadway that needed to be addressed before a new roadway was built. It was suggested that we charge liquated damages for 10 days for July to help with the cost of fixing the soft spots. The CKC pay request is for $32,731.52, that is after we take out $12,000 for the 10 days.
Jeff Baker said that the work should be done in a month or so, stating that this week they will start with road base, and will have another meeting this Thursday August 4.

3) 1500 E ROAD PROJECT – 
Jeff Baker said that the 1500 E. Roadway Project has been delayed. Our attorney is waiting for approval from the Ute Tribe on the cultural clearance of the historical ditch.

4) ENGINEERING UPDATES – 
No further engineering updates.

5) UINTAH COUNTY SHERIFF / COMMISSION REPORTS – 
Not in attendance. 

6) BOARD MEETING UPDATES – 
Council Member Al Kettle gave update from Planning & Zoning meeting.

7) OFFICE / PROJECTS REPORT –
No office projects to report.

8) REVIEW AND CORRECT MINUTES -- 
a. Council Meeting July 19, 2022
Motion made by Council Member Al Kettle to approve the minutes of July 19, 2022, as written, 2nd by Mark Reidhead. All in favor.
			YEA			NAY
			Council Members
			Al Kettle
			Mark Reidhead
			Bob Abercrombie
Council Member Nile Mathisen was excused.

9) FOLLOW-UP ON PAST MINUTES – 
Nothing to follow up on.

10) MAYOR’S REPORT—
Mayor Bob Abercrombie said that meetings have been rescheduled.

11) COUNCIL REPORTS – 
· Council Member Al Kettle – Has heard from residents that our new employee is doing a good job.
· Council Member Ben Allred – There is a Day of Service scheduled for all residents in the Basin for Saturday September 10, 2022.  It was suggested that they have some of those volunteers pick up garbage along the roads in Ballard. Council Members agree and say that the city will purchase approximately 200 orange bags for the project.
· Council Member Mark Reidhead – waterline tie in project has been delayed because of the length of time it has taken us to get everything approved. In the meantime, the contractors have started on another project.

12) FINANCES:  Checks, Statements, Reports and Budget
Checks and finances were gone over and approved.

13) ADJOURN COUNCIL MEETING
Motion made by Council Member Al Kettle to adjourn meeting at 7:45 pm, 2nd by Council Member Ben Allred. All in favor.
			YEA			NAY
			Council Members
			Al Kettle
			Ben Allred
			Mark Reidhead
			Bob Abercrombie
Council Member Nile Mathisen was excused.
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