# PUBLIC WORKS

# Status Report

11/12/2013

# STREET AND SIDEWALK

MAINTENANCE

M 10-01	Asphalt Maintenance (Terracare)

Budget:  			YTD Expenditures:

Object Code: 11-4415-360 	Projected Completion Date: Ongoing

Update Summaries:

10/8 – Pothole repairs continue

11/12 – Repairing potholes and getting ready to start crack sealing

Capital Improvement Projects

# CIP 10-01 ADA Ramp Project

Budget:  			YTD Expenditures:

Object Code: 45-7002-731	Projected Completion Date: Ongoing

Update Summaries:

10/8 – Our contractor has completed 3 new ADA ramps

11/12 – On hold until spring

CIP 10-03	Signal Upgrades

Budget:  			YTD Expenditures: 0

Object Code: 45-7019-730	Projected Completion Date: Ongoing

Update Summaries:

10/8 – General signal maintenance is being done now

11/12 – We are looking at upgrades to the signals south of Ft. Union on Union Park Ave.

CIP 10-04	Cross Gutter Replacement Program

Budget:  			YTD Expenditures:

Object Code: 45-7012-731 	Projected Completion Date: Ongoing

Update Summaries:

10/8 - We have not done any cross gutters yet

11/12 – On hold until spring

CIP	Union Park Median Landscape Project

Budget:  1,200.000.00		YTD Expenditures: 735,000

Object Code: 45 7053 731 		Projected Completion Date: 2013

Update Summaries:

10/8 – The contractor is working on punch list items and finishing up some minor asphalt patching. The overlay for the remaining road will be completed next spring after the new High Pressure Gas line has been installed

11/12 – Letter of substantially complete will go out this week, once that is done we can invoice Midvale city for their portion

# STORM DRAIN MAINTENANCE (SD)

SD 10-01	Storm Water Capital Facilities Plan Update

Budget:  			YTD Expenditures: 0

Object Code: 45-7024-330	          Projected Completion Date: March 2011

# Update Summaries:

# 10/8 – Work is ongoing on this project. We have hired a temporary worker to help with the camera. His name is Phillip Egbert; he will be with us until the end of Oct.

# 11/12 – Gilson is working on this now and will have the update soon

SD 10-02	Storm Drain Mapping and Condition

Budget:  			YTD Expenditures:

Object Code: 45-7009-733	   Projected Completion Date: Ongoing

Update Summaries:

# 10/8 – Work is ongoing on this project. We have hired a temporary worker to help with the camera. His name is Phillip Egbert; he will be with us until the end of Oct.

# 11/12 – We have been through the city once now. Once the buried manholes (150 +) we found are raised to grade we will complete those areas. Brian has started connecting some of the dots and will begin putting maps together through the winter months

# CONTRACT SERVICES (CS)

CS10-01	Terracare Contract

Budget: 513,879			YTD Expenditures:

Object Code: 11-4415-360	Projected Completion Date: Ongoing

Update Summaries

11/12 – Pothole patching, sign maintenance and snow plowing preparation are underway

CS10-02	Trip Hazard Mitigation Contract

Budget:  75,000 			YTD Expenditures:  13,132

Object Code: 45 799 7099 000	Projected Completion Date: 2012

Update Summaries:

10/8 – 212 Trip Hazards have been cut so far, work continues

11/12 – They have been working on another project since our last report but will be back soon weather permitting

CS10-03	Cottonwood Heights Recreation Center Contract

Budget:  			YTD Expenditures: 16,129

Object Code: 45-7027-717 		Projected Completion Date: Ongoing

# Update Summaries:

# 10/8 – Water lines will be shut down and blown out soon. Fall cleanup and other fall maintenance work continues

# 11/12 – Preparations for plowing sidewalk are underway, flower pots at bus stops are being watched and as soon as frost hits they will be removed

# CS10-04	Street Sweeping Contract

Budget:  			YTD Expenditures:

Object Code: 11-4415-427-415 		Projected Completion Date: Ongoing

Update Summaries:

10/8 – The sweeper is working in the city now

11/12 – Our last sweep of the fall has been completed

# RESEARCH AND STUDIES (RS)

No new studies are being done at this time

RECREATION AND BEAUTIFICATION PROJECTS (RB)

RB10-01   Big Cottonwood Canyon Trail Project

Budget: 359,000 			YTD Expenditures: 55,745

Object Code: 45 7015 735		Projected Completion Date: 2013

Update Summaries:

10/8 – Plantings for the trail will start next week

11/12 – Plantings have been done or eliminated from the project, physical completion will be issued as soon as we get Murray’s OK

# PROGRAM IMPLEMENTATION (PI)

PI10-01	Street Lighting Program

Budget:  			YTD Expenditures: 0

Object Code: 45-7020-734	Projected Completion Date: June 2011

# Update Summaries:

10/8 – We are looking at the area of 6670 south and 1709 east for additional lighting

11/12 – We are ordering the lights for the above project now and will have them installed as soon as they are ready

PI10-02	50/50 Sidewalk Replacement Program

Budget: 50,000 			YTD Expenditures:  30,274

Object Code: 45-7028-717-415	Projected Completion Date: June 2011

Update Summaries:

10/8 – 24 residents have had concrete repairs done so far this year

11/12 – This project is on hold until spring

PI09-03	Traffic Calming Program

Budget:  			YTD Expenditures:

Object Code: 45-7007-730		Projected Completion Date: June 2011

Update Summaries:

10/8 – Radar signs have been ordered for Greenfield Way and will be installed when they arrive

11/12 – The radar signs on Greenfield have been installed. The sign on 3000 east is up and running now and seems to be accurate.