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MINUTES
Washington County Flood Control Authority
Executive Committee
Washington County Administration Building 
197 E Tabernacle, St. George, UT 84770
October 4, 2022 5:00 PM

PRESENT		
			
Executive Committee
Jimmie Hughes, St. George City Council 
Gil Almquist, Washington County Commission
Michelle Tanner, St. George City Council (Via Zoom)
Ben Martinsen, Washington City Council
Ben Shakespeare, Santa Clara City Council (Via Zoom)

Other
Susana Arias, Washington County
Jay Sandberg, St. George City Engineer
Rick Rosenberg, Rosenberg Associates (via Zoom)
Ryan Dooley, St. George City Attorney
Paul Mogle, Washington City 

Welcome: 

Jimmie Hughes called the meeting to order at 5:15 and welcomed everyone in attendance. It was determined that a quorum was present for voting on action items. 

ACTION ITEMS
A.	Approval of Minutes: September 20, 2022
MOTION: 	Motion by Commissioner Almquist to Approve the September 20, 2022 Minutes. Motion seconded by Councilman Ben Martinsen and carried by a unanimous vote. 
B.  Consideration of the approval of the 2023 ACE Contract for Vegetation Control Work
Rick Rosenberg explained that the work for this contract will begin this fall and continue through the winter. Invoices won’t be received for the project until 2023. Work area sites are still being determined and will be performed by five (5) crews. Work includes removing invasive species and thinning out cottonwoods in the main channels. The budget amount for the contract is $8600.00. 
MOTION: 	Motion by Commissioner Almquist to Approve the 2023 ACE Contract for Vegetation Control Work. Motion seconded by Councilman Ben Shakespeare and carried by a unanimous vote. 

C.  Consideration of the Approval of the Amendment to all St. George City Reimbursement Agreements for Payment Prior to Completion of the Project

Jay Sandberg explained that reimbursement agreements are generally not fulfilled until projects are completed, however, for budgeting purposes it is more appropriate to pay for projects as work is completed within a calendar year. St. George City is requesting for projects to be paid for prior to completion for budgetary purposes. If approved, contracts for the other cities would follow suite for approval. 

Progress payments will be made as allowed within the calendar year until the project is completed. 

MOTION: 	Motion by Councilman Ben Shakespeare to approve the Amendment to all St. George City Reimbursement Agreements for Payment prior to Completion of the Project. Motion seconded by Commissioner Almquist and carried by a unanimous vote. 

D.   Consideration of the Opening of the Tentative 2023 Budget and Amending the     2022 Budget

Susana Arias explained that cities need to evaluate their projects to determine if 2022 funding will be covering any of those projects or if the funds will roll over into 2023. 

MOTION: 	Motion by Commissioner Almquist to Open the Tentative 2023 Budget and Amend the 2022 Budget. Motion seconded by Councilman Ben Shakespeare and carried by a unanimous vote. 

Discussion Items 

A. Flood Control 2023 Budget

Ms. Arias explained that the final 2023 budget will be approved at the November FCA meeting. The amendments for 2022 include Virgin River, Blackberry Court and the Ace Crews. 

Other Business

[bookmark: _GoBack]Next Meeting:  November 15, 2022

Adjourned: 6:00 PM

Minutes prepared by: Cheyenne Bentley 
