City Council Work Meeting
Wednesday, December 7, 2022
6:00 P.M
38 West Center Street

	Roll Call:

Councilor Mike Wanner, Mayor Lori Nay, Councilor Stella Hill, Councilor Robert Andersen, Donald Childs, J.D. Bunnell, Dennis Marker, Valerie Andersen

	
	Community Reinvestment Agency – Innovation Park Project Area Budget:

Dennis Marker stated that the city has hired Zion’s bank to help with the CRA budget plan. He went over the Sanpete County’s contribution amounts of taxing entities, and where this numbers would end up as the innovation park grows.

Kelly Chappell with Ensign stated that for the entire industrial park project they would be looking at $12 million of infrastructure needs. The council took time to look over the plans. He stated that for the first phase they would be looking at $6.0 Million. Dennis went over the different structuring options for the City’s cost. Mayor Nay stated that she feels like this is a necessary thing for the city to make sure they can bring in more businesses into Gunnison. Councilor Mike Wanner thinks that it would be very beneficial for Gunnison to be active in trying to bring businesses. The Mayor stated that it is an investment in the City. Dennis asked if the council was comfortable with committing 95% of all new city tax monies into the CRA. The Council agreed. Dennis will meet with Zion’s bank and they will put a package together to go and present to the School District and see if they would be willing to partner with the 1st phase.


	Review of Test Well Project Status:

Kelly Chappell addressed the council on the progress of the test well. He stated that they have a couple of options. The first would be for them to go deeper. With this they would have access to more water, and they would have more info on what is there. He said they would want to go to 1,000 Feet to collect additional data. The additional cost would be $50,000. He stated that the other decision is to see if they want to go ahead with the test well near the Bartholomew Well. He stated there are still a few unknows with this phase.

Councilor Hill noted that the funds committed were more for exploring and finding where the water is. JD stated that once they move forward with improving either one of the wells, there will be additional costs. Councilor Robert Andersen stated that he feels like the smart thing to do would be to go deeper on the current dig. Donald Childs stated that he also thinks the City should go deeper on the current one. He stated that he also has concerns with another well by the Bartholomew location. Kelly Chappell also stated that they do still have the option to have second well as a backup if needed. Mike Wanner stated that he thinks no matter if they want to use Bartholomew as a second option they still want to go ahead and go deeper on the Tar Canyon Well. Dennis stated that they have enough money with the current budget authorization to go deeper with the Tar Canyon Well, but if they do decide to dig near Bartholomew later, they will have to do a budget amendment. The Council directed staff to go deeper on the Tar Canyon Well and conduct the test pumping. Kelly noted that a direction needs to be given for the second site as well, since the driller will be ready to move on that site within the week. The council directed that the driller should proceed as planned with the second well and a determination on improvement efforts will be made after more data is available.


	

	Adjournment:

7:11 P.M. Councilor Robert Andersen made the motion to adjourn, Councilor Mike Wanner seconded the motion

Roll Call:

Wanner: Yes, Hill: Yes, Andersen: Yes






________________________________                                                      Approval Date:

Lori Nay, Mayor                                                                                       December 21, 2022

Attest:

________________________________
Valerie Andersen, City Recorder
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