Public Meeting Minutes

October 18, 2022

Minutes of the scheduled meeting of the Austin Community Special Service District held the 18th day of October, 2022.  Meeting commenced at 6:30 p.m. with Chairman Chad Outzen, Treasurer Jayne Outzen, Board members: Donny Hansen, Shannon Heaps and Dan Gary at the Elsinore Town Hall, 35 West Main, Elsinore Utah.  Commissioner Ralph Brown, Water Operator Scott Hansen, Clerk Heather Yergensen, Parker Vercimak from Jones and DeMille Engineering were also present. Bob Teagle and Kendall Torgerson were absent. Public present: Wayne and Teena Jewkes  Kristiane Abeloe, Marguerite Foreman, Richard Chamberlain, Patty Barney, Fred and Jennifer Lewis.

Minutes of June 29th, 2022 Budget Hearing approved:

Minutes of the June 29th Budget Hearing were reviewed and voted on. Approved on a motion by Shannon Heaps, and second by Donny Hansen.  Voting: Shannon Heaps: Aye, Donny Hansen: Aye, Rick Larsen: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary: Aye; motion carried.  June 29, 2022 Minutes were approved.

Consideration for and adoption of a Parameters Resolution authorizing the issuance Parity Water Revenue Bonds of Austin Community Special Service District:

Attorney Richard Chamberlain was asked to be present to answer questions on the funding that Austin Community Special Service District qualifies for. Mr. Chamberlain discussed the funding from the Division of Drinking Water and the favorable interest rates by regionalization with surrounding water companies. Commissioner Brown added that we are still on the Governors Go Utah list to have the loan portion of the water project funded.   Mr. Chamberlain is open to entertain questions. Questions were presented by Terry Ogden, Jennifer Lewis, Fred Lewis and Marguerite Foreman. Chairman Chad Outzen entertained a motion to approve the Parameter Resolution.  Rick Larsen made a motion to approve the Parameters Resolution. Shannon Heaps seconded the motion. Voting: Rick Larsen: Aye, Shannon Heaps: Aye, Donny Hansen: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary: Aye.  Motion carried.  Consideration for and adoption of a Parameters Resolution authorizing the issuance of the Parity Water Revenue Bond of Austin Community Special Service District was approved.

Culinary Water Project Update:

Parker Vercimak gave a progress update on the water project. Jones & DeMille Engineering have done Surveying, Environmental, GIS, and Design work for the month of October. For the upcoming month they are working with the BLM on a right-of-way permit for Geotech testing at the tank site. Jones & DeMille Engineering will also review a 60% design plan with the SSD board members and the water operator. Jones & DeMille Engineering will also review a proposed layout with individual landowners and begin the easement process where necessary. Parker entertained questions from Fred Lewis.

Approve timeframe for West Austin water rights transfer (or cash in-leu-of):

The board has motioned that West Austin members pay the $3500 impact fee or 1.20 acre feet of Brooklyn Canal Water before they can have their meter placed. Donny Hansen made a motion to approve. It was seconded by Dan Gary. Voting: Donny Hansen: Aye, Dan Gary: Aye, Shannon Heaps: Aye, Rick Larsen: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary: Aye.  Motion carried.  Timeframe for West Austin water rights transfer (or cash in-leu-of) was approved.

Compensation increases for Water Operator, Clerk and Treasurer:

On July 1, 2022, Scott Hansen assumed the water operator duties for Lizard Bench. He will continue as the water operator for ACSSD as well.  Heather Yergensen and Jayne Outzen’s responsibilities now include the annexed Lizard Bench along with ACSSD. The board is proposing to increase Scott Hansen’s compensation $350 for maintenance and $75 to read the additional meters. Also, increase Heather Yergensen’s compensation by $200 and Jayne Outzen’s compensation by $50.  When the water project is complete the board will prorate Scott’s pay as one entity. Shannon Heaps made a motion to increase the compensations. Seconded by Donny Hansen. Voting: Shannon Heaps: Aye, Donny Hansen: Aye, Rick Larsen: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary: Aye. Motion carried.  Compensation increase for Water Operator, Clerk and Treasurer was approved.

Review and Approval of Expenditures:

Approval to pay Kim Dalton Excavating for emergency repair of the main line break in Austin. Also, approve to pay Jaxen Excavating to install Olin Strickland’s water meter connection. Rick Larsen made a motion to approve the expenditures for both projects. Seconded by Dan Gary. Voting: Rick Larsen: Aye, Dan Gary: Aye, Donny Hansen: Aye, Shannon Heaps: Aye, Chad Outzen: Aye, Jayne Outzen: Aye. Review and Approval of Expenditures were approved.

Water Operator Update – Scott Hansen:

Third quarter readings from the Norton Springs were an average of 45 gallons per minute.  Austin Circle well is steady at 105 gallons per minute. The Austin Circle well is flushed twice a month.  Lizard Bench well reading is 35 gallons per minute for the third quarter. Water samples for the State of Utah came back in compliance for Lizard Bench and ACSSD.  Eleven lead tests were taken for Lizard Bench, they also came back in compliance.

Review and Approval of Cross-Connection Control Plan:

The State of Utah’s Cross Connection Control Plan was presented to the Board for adoption. Rick Larsen made a motion to accept the State’s Cross Connection Control Plan. Shannon Heaps seconded it.  Voting: Rick Larsen: Aye, Shannon Heaps: Aye, Donny Hansen: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary, Aye.  Motion carried.  Review and Approval of Cross-Connection Control Plan was approved.

Other Business:

Fred Lewis has requested an audit of his account from January 1, 2022 to present.  Mr. Lewis would also like questions answered about the four (4) board members potentially residing outside the boundaries of The District. Mrs. Foreman would like to terminate the overflow agreement she has with Austin Community SSD.

Chairman Chad Outzen called for a motion to adjourn the meeting.  Rick Larsen motioned, seconded by Donny Hansen. Voting: Rick Larsen: Aye, Donny Hansen: Aye, Shannon Heaps: Aye, Chad Outzen: Aye, Jayne Outzen: Aye, Dan Gary: Aye. Motion carried.  Meeting adjourned 7:45 p.m.